AMORA

COMPLETE SRS VS PROJECT TESTING REPORT

SRS v1.0 (30 finalized modules) - Flutter - Express - MySQL/Sequelize

# 1. Executive Summary

| Result | Evidence |
| --- | --- |
| PRODUCTION READY: NO | The backend test suite is strong (64/64 pass against amora_ai_test), but SRS-critical identity verification cannot reach final verified status and several mandatory feature details remain partial. |
| Module-level traceability | 30 SRS modules: 12 PASS, 18 PARTIAL, 0 FAIL, 0 MISSING, 0 module-level BLOCKED. External/provider verification and Flutter command execution are separately BLOCKED. |
| Build/test outcome | Backend npm.cmd test: PASS (64 tests, 0 failures, 67.5s). Flutter pub get, analyze and test: BLOCKED after 120s each without diagnostics in this environment. |
| Audit method | Read-only code/SRS scan; backend tests ran against isolated amora_ai_test. No source, configuration, dependency, schema or database changes were made by this audit. |

# 2. Project Audit Inventory

| Layer | Observed implementation |
| --- | --- |
| Flutter | Feature modules include auth, onboarding, discover, chat, matches, events, profile, settings, notifications, payments/subscriptions, safety, support/legal, admin demo, roadmap/AI coach/referral/insights. Routes are registered in lib/main.dart. State uses ChangeNotifier, ValueNotifier, singleton repositories, flutter_secure_storage and SharedPreferences. |
| Backend | Node.js/Express with Sequelize/MySQL; mounted API groups include auth, onboarding, discover, profiles, account/preferences/relationships, blocks/reports, matches, conversations/messages, events, subscriptions/payments, Rose, notifications/devices and identity verification. |
| Database | 26 current Sequelize models including Users, onboarding/discovery/match, chat, events, report/block, notifications/devices/deliveries, identity verification, subscriptions/payments and Rose transactions. db.js requires applied migrations before startup. |
| Integrations | Google sign-in, Twilio SMS, Nodemailer, Razorpay, Socket.IO, image picker, permission_handler, Flutter secure storage, SharedPreferences. Provider availability depends on environment credentials. |
| Tests | Flutter: 60+ Dart test files discovered. Backend: 15 Node test files; executed full suite = 64 pass. |

# 3. SRS Feature vs Project Status

| SRS module | Status | End-to-end trace | Evidence / gaps |
| --- | --- | --- | --- |
| 1 Authentication | PARTIAL | Flutter AuthService -> /api/auth -> authController -> Users/OtpTokens/RefreshTokens | Backend integration passed. Login/signup/OTP/reset/Google/logout are exercised; real SMS/Google availability is external-config blocked. |
| 2 Onboarding | PASS | Onboarding screens/repository -> /api/onboarding -> OnboardingProfiles | Backend test verifies persisted profile completion/reload. |
| 3 Discover | PARTIAL | BrowseGrid/DiscoverApiService -> /api/discover -> DiscoverActions/Matches/filters | Core authenticated feed/swipe/rewind/filter tests pass. Premium Boost is not in current server surface. |
| 4 Discover Filters | PASS | Advanced filters -> /api/discover/filters,/feed -> preferences/profile/event registration | Backend tests confirm DB filters before pagination, online presence and event-interest predicates. |
| 5 Chat & Messaging | PASS | ChatRepository -> conversations/messages -> DB + Socket.IO | 64-test suite verifies messages, media, read receipts, mute, auth and realtime authorization. |
| 6 AI Matches | PARTIAL | Matches UI -> matches/discover APIs -> Matches/DiscoverActions | Compatibility is deterministic factual scoring, explicitly non-AI; no server “why recommendation” explanation API. |
| 7 Events | PARTIAL | EventRepository -> /api/events -> Events/Registrations | Browse/detail/registration/My Events validated. No host or waitlist/circles endpoints in current mounted server. |
| 8 Profile | PARTIAL | Profile UI/local repository -> /api/me/profile,/api/profiles/:id -> Users/OnboardingProfiles | Canonical profile API and safe public profile tests pass; some screens still use local/dummy presentation state. |
| 9 Edit Profile | PASS | Profile edit repository -> GET/PUT /api/me/profile -> Users/OnboardingProfiles | Backend test verifies canonical writes, validation, rollback and public consistency. |
| 10 Profile Preview | PARTIAL | Preview UI -> local/canonical profile mapping | UI route exists; no dedicated server preview contract. It may render local draft rather than canonical re-fetch. |
| 11 Profile Completion | PARTIAL | Completion UI/calculator -> profile/onboarding data | Completion data exists; identity step cannot reach verified without an out-of-band review workflow. |
| 12 Settings | PARTIAL | Settings -> relationship/notification/account APIs | Saved/blocks/reactions/preferences are persistent. Some privacy/settings are local/static. |
| 13 Profile Details | PARTIAL | Profile details -> public profile/relationships/conversation/rose APIs | Profile, save, reaction, message and Rose supported; prompt replies and “Why We Matched” backend explanation missing. |
| 14 Notifications | PARTIAL | Inbox/preferences repositories -> notification/device APIs -> Notifications/Devices/Deliveries | Owner-scoped inbox/read/delete/prefs tests pass. Actual provider credentials/delivery cannot be verified locally. |
| 15 Permissions | PASS | permission_handler service / OS permissions | Device/platform feature; no server data is required by SRS. |
| 16 Report a Concern | PASS | Report flow -> /api/reports -> Reports/ReportEvidence | Validation, persistence and deduplication pass backend tests. |
| 17 Send a Rose | PASS | Rose UI/client -> POST /api/roses/send -> RoseTransactions + notification | Dedicated authenticated, idempotent Rose transaction is verified by integration tests. |
| 18 Event Details | PARTIAL | Event details -> /api/events/:id -> Events/Registrations | Core display/RSVP exists. Attendee list, sharing and personalized “why” not evidenced. |
| 19 Identity Verification | PARTIAL | KYC UI/repository -> /api/identity-verification -> private storage/IdentityVerifications | Submission/status and private storage are tested; review/approve/reject authority is intentionally absent from current API. |
| 20 Safety Center | PARTIAL | Safety screens -> blocks/reports/identity status | Block/report data works. Emergency/privacy unavailable-state content is static; no moderation case management. |
| 21 Terms & Conditions | PASS | Legal screens; signup acceptance timestamp | Static legal content is an appropriate implementation; acceptance is persisted. |
| 22 Privacy Policy | PASS | Legal screen | Static policy content is present; device/privacy controls are separately assessed. |
| 23 Community Guidelines | PARTIAL | Guideline screen + report path | Guidelines and report submission exist; enforcement workflow/admin queue is absent. |
| 24 Membership | PARTIAL | Subscription/payment Flutter flow -> plans/orders/verify -> subscription/payment tables | Backend plan/membership tests pass; live Razorpay/provider workflow is blocked by credentials/environment. |
| 25 Profile Settings | PASS | Profile settings -> /api/me/profile, /api/me/* relationships -> DB | Own profile, saved/likes/superlikes/blocks endpoints are authenticated/persistent in backend tests. |
| 26 Support Center | PASS | Static FAQ/support routes | Required browse/search/help content is implemented locally; ticket backend is not mandated by SRS. |
| 27 Change Password | PASS | Forgot/reset UI -> email reset routes -> OtpTokens/Users | Backend test proves email-based non-enumerating, single-use recovery matching SRS wording. |
| 28 Logout | PASS | AuthService -> /api/auth/logout -> RefreshTokens | Auth/onboarding integration confirms logout. |
| 29 Deactivate Account | PASS | Settings -> /api/account/deactivate -> Users | Lifecycle visibility/token behavior is tested. |
| 30 Delete Account | PASS | Settings -> DELETE /api/account -> Users + cascades | Soft deletion/token revocation/public invisibility tested. |

# 4. API Testing and Connectivity

| API family | Count | Routes | Flutter | Backend/database | Result |
| --- | --- | --- | --- | --- | --- |
| Authentication | 11 | /api/auth/* | Connected | Users/OtpTokens/RefreshTokens | PASS; phone verification + email password recovery tested |
| Onboarding | 12 | /api/onboarding/* | Connected | OnboardingProfiles | PASS; persistence/reload tested |
| Discover | 5 | /api/discover/feed, swipe, rewind, filters | Connected | DiscoverActions/Matches/Preferences | PARTIAL; no current boost endpoint |
| Profiles & relationships | 16 | /api/profiles/:id, /api/me/profile, saved/reactions/me lists | Connected | Users/Profiles/SavedProfiles/Actions | PASS for canonical/private/owner-scoped tests |
| Chat & messages | 10 | /api/conversations/*, /api/messages/* | Connected | Conversations/Participants/Messages/Media | PASS; realtime/mute/media tested |
| Events | 5 | /api/events, me, detail, registration/cancel | Connected | Events/Registrations | PARTIAL; missing advanced SRS event APIs |
| Notifications/devices | 8 | /api/notifications*, notification-preferences*, devices | Connected | Notifications/Preferences/Devices/Deliveries | PARTIAL; provider delivery blocked |
| Identity verification | 2 | /api/identity-verification/me, submissions | Connected | IdentityVerifications/Users | PARTIAL; submission only, no final review path |
| Subscription/payment | 6 | /api/subscriptions*, /api/payments* | Connected | Plans/Subscriptions/Payments | PARTIAL; live provider blocked |
| Safety/account/Rose | 9 | blocks, reports, account, roses | Connected | Blocks/Reports/RoseTransactions/Users | PASS in backend integration suite |

Working API evidence: all 64 backend integration tests passed and cover auth, onboarding, Discover eligibility/filtering, profile CRUD/relationship persistence, notifications, identity submission, chat/realtime/media/mute, events, membership, account lifecycle and Roses. Broken/missing SRS contracts are listed in the bug register; unavailable external providers are BLOCKED, not failed.

# 5. Database and Backend Testing

| Area | Verified result | Remaining concern |
| --- | --- | --- |
| Connection/migrations | Test bootstrap migrated and connected to amora_ai_test; db.js refuses an application database with missing/pending migration metadata. | Live production schema/configuration was not accessed. |
| CRUD/relationships | Integration tests assert owner-scoped, idempotent, transactional or visibility-filtered writes for profiles, actions, blocks, reports, chat, events, notifications, subscriptions and Roses. | KYC review state has no production transition endpoint. |
| Validation/security | Tests cover invalid auth, input validation, mass-assignment rejection, private media, block behavior, rate-limited route wiring and token lifecycle. | Provider secrets/workers are config-dependent and not exercised. |
| Performance | Pagination/cursor/ordering is tested for Discover/chat/relationships/notifications. | No load, soak, profile, query-plan or mobile performance test was run. |

# 6. Authentication, Authorization and Security

| Control | Observed result |
| --- | --- |
| Authentication/session | JWT bearer auth, refresh tokens, bcrypt, hashed OTPs, secure Flutter token storage, logout and account lifecycle are implemented. Backend tests validate rejected invalid/missing auth. |
| Authorization | Controller paths derive identity from JWT and tests validate ownership/visibility for profiles, notifications, conversations, blocks, reports, matches and media. |
| Input/error handling | express-validator, multer file checks, rate limiting, global consistent error envelope, Flutter repository timeouts/error paths are present. |
| Sensitive data | Public-profile tests assert private fields are excluded; KYC storage is private and owner-scoped. Provider configuration/secrets were not printed or altered. |
| Security gap | Identity verification final approval is absent; no production admin/RBAC moderation workflow was found. This is a trust/operations release blocker, not an external-service availability issue. |

# 7. Frontend / Error / Build Testing

| Check | Result | Notes |
| --- | --- | --- |
| Navigation/routes | Static PASS | main.dart registers major product flows and fallback route. Runtime navigation was not driven on a device/emulator. |
| Loading/empty/error states | Static PARTIAL | Repositories/screens include several error/loading paths; exhaustive interactive device testing is blocked by Flutter toolchain timeout. |
| flutter pub get | BLOCKED | No output; process exceeded 120 seconds. |
| flutter analyze | BLOCKED | No diagnostic output; process exceeded 120 seconds. |
| flutter test | BLOCKED | No output; process exceeded 120 seconds. |
| Backend npm.cmd test | PASS | 64 passed / 0 failed / isolated MySQL test schema / 67.5 seconds. |

# 8. Extra Features Audit (including Admin)

| Extra feature | Location | What exists | Recommendation |
| --- | --- | --- | --- |
| Admin demo panel | lib/features/admin/presentation/admin_panel_screen.dart | Five-tab local dashboard with mock verification, event, transaction, report and analytics values; demo role is constant. | Keep as demo only / Review |
| Admin shared widgets | lib/features/admin_shared/presentation/admin_dashboard_widgets.dart | Reusable dashboard widgets also used by host/date-spots views. | Keep |
| Admin APIs/backend services | Backend/src/server.js/routes/controllers/services | None found. No /api/admin, admin controller or dedicated service. User.role is not an admin service. | Missing if admin product is approved |
| Admin database | Users.role; Reports; Events; IdentityVerifications | No Admin, moderation-case, audit-log or review-decision table. Related fields: Users.role/accountStatus/identityVerifiedAt; Reports.status; Event status; IdentityVerification review fields. | Review; partial foundation only |
| Device registration/push delivery | /api/devices; UserDevices/NotificationDeliveries | Token registration and delivery records exceed SRS screen-level detail. | Keep |
| Realtime chat transport | Socket.IO/realtimeHub | Realtime authorization/event delivery implementation detail. | Keep |
| Roses | /api/roses/send; RoseTransactions | A dedicated Rose is now implemented beyond generic gifts. | Keep |
| Roadmap/demos | features/roadmap, ai_coach, referral, insights | Non-final/expanded features outside 30 finalized SRS modules. | Review |

# 9. Detailed Bugs and Missing/Unconnected Flows

| ID | Severity | SRS feature | Module/path | Expected / actual / root cause | Recommended action |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | P0 | Identity Verification | KYC | Backend/src/controllers/identityVerificationController.js; routes/identityVerificationRoutes.js | SRS requires processing and final verified status |
| BUG-002 | P1 | AI Matches / Profile Details | Matches | Backend/src/utils/computeCompatibilityScore.js; lib/features/match/presentation/why_we_matched_screen.dart | AI score and explanation/reasoning |
| BUG-003 | P1 | Events | Events | Backend/src/server.js; routes/eventRoutes.js | Circles, waitlist status, proximity/recommended events |
| BUG-004 | P1 | Profile Details | Profile | profile_detail_screen.dart; Backend/src/controllers/profileController.js | Prompt reply and Why We Matched |
| BUG-005 | P2 | Frontend verification | Flutter toolchain | flutter pub get; flutter analyze; flutter test | All Flutter checks should complete |
| BUG-006 | P2 | Notifications | Notification delivery | NotificationDelivery/UserDevice; provider config | Delivery channels should deliver messages |
| BUG-007 | P3 | Admin extra | Admin Panel | lib/features/admin/presentation/admin_panel_screen.dart | Not SRS-required; must not impersonate production administration |

# 10. Blocked Tests

| Blocked test | Reason | How to complete |
| --- | --- | --- |
| Flutter dependency/static/widget tests | Local Flutter commands exceeded the 120-second execution ceiling without emitted diagnostics. | Use CI or a warmed local Flutter cache with a longer timeout; record pub get/analyze/test logs. |
| Live SMS/Google/Razorpay/push delivery | The code has integrations, but this audit had no provider credentials/sandbox authority. | Run provider sandbox tests with isolated credentials and verify delivery/webhook audit records. |
| Production database/runtime | Tests intentionally used amora_ai_test; production access was neither requested nor safe. | Run migration/status, smoke and backup/restore checks in a controlled staging environment. |

# 11. Production Readiness and Priority Plan

| Priority | Action |
| --- | --- |
| P0 | Deliver a secure identity-review/decision mechanism or remove verified-status claims from release scope. Do not ship the full SRS as “ready” while a submitted KYC record cannot become verified. |
| P1 | Define and implement explainable match recommendations, profile prompt replies/why-matched contract, and missing event functionality if those remain in release scope. |
| P1 | Validate notification provider delivery and payment/webhook flows in staging; define monitoring, retry and incident procedures. |
| P2 | Complete Flutter pub/analyze/test execution in CI; replace/gate remaining local/dummy data in customer-visible screens. |
| P3 | Keep the Admin Panel strictly demo-only or develop separate RBAC/admin APIs, review queues, decision audits and admin database models under approved scope. |

Final result: PRODUCTION READY: NO. Backend persistence and authorization tests are strong, but the SRS has unresolved P0/P1 end-to-end capability gaps and the full Flutter verification suite is blocked in this environment. Roadmap-only AI Dating Assistant and Quizzes were not treated as mandatory missing requirements.

# 18. Third-Party API & Services Report

Audit method. This section derives the inventory from the SRS, Flutter packages, backend dependencies, runtime service code, route/controller usage, and configuration-key presence. Credential values were not read or disclosed. “Working” means supported by code and/or covered by the local integration suite; it does not assert a live third-party account was exercised. All production credential groups below are currently unset in Backend/.env, so live-provider execution was blocked.

## 18.1 Inventory and Integration Status

| Service / API | SRS module | Purpose and code evidence | Frontend | Backend / config | Status and issue |
| --- | --- | --- | --- | --- | --- |
| Google Identity / OAuth 2.0 | 1 Authentication | Optional Google Sign-In. Flutter: google_sign_in. Backend: google-auth-library verifies ID tokens in auth flow. | Connected client package; native OAuth setup not evidenced in this audit. | GOOGLE_CLIENT_IDS is checked by backend; no configured client IDs found. | NOT CONFIGURED — graceful server disable path exists, but a live Google sign-in button cannot work until Android/iOS OAuth IDs and platform configuration are supplied. |
| Twilio SMS | 1 Authentication | Phone OTP delivery. Backend src/utils/sendSms.js uses twilio and falls back to a development console OTP when no provider is configured. | No direct vendor SDK (correct: SMS is server-side). | SMS_PROVIDER and TWILIO_ACCOUNT_SID/AUTH_TOKEN/FROM_NUMBER all unset. | NOT CONFIGURED — required for production phone OTP. Development fallback is intentionally non-production. |
| SMTP / Nodemailer | 1 Authentication | Email transport utility remains in Backend/src/utils/sendEmail.js and nodemailer is installed; it is not the configured live OTP path after phone OTP work. | No direct email SDK. | EMAIL_HOST/USER/PASS all unset. | EXTRA / DORMANT — not required for the current phone-OTP flow. If any retained email recovery/transactional email route is enabled, it is NOT CONFIGURED. |
| Razorpay | 24 Membership | Subscription checkout, signature verification, provider payment retrieval, and webhook handling. Flutter: razorpay_flutter. Backend: src/services/razorpayProvider.js and paymentService.js. | Checkout SDK present and payment screens/routes exist. | RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET, and RAZORPAY_WEBHOOK_SECRET all unset; backend has safe 503 configuration failure. | NOT CONFIGURED — code/integration tests cover provider abstraction, but a real paid membership flow cannot run without Test/Live keys and webhook registration. |
| Firebase Cloud Messaging (HTTP v1) | 14 Notifications | Server push delivery. Backend obtains a Google access token and POSTs to FCM v1; delivery records persist status/errors. Device registration is implemented. | No firebase_messaging package or platform FCM configuration detected; socket-based in-app updates are separate. | FIREBASE_PROJECT_ID, FIREBASE_CLIENT_EMAIL, FIREBASE_PRIVATE_KEY are read by code but absent from .env.example and unset in .env. | NOT CONFIGURED / PARTIAL — backend marks delivery credentials_required; mobile cannot obtain/register real FCM tokens without client SDK/platform configuration. |
| Socket.IO | 5 Chat; 14 Notifications | Self-hosted real-time transport for conversation/messages and in-app updates. Backend dependency socket.io; Flutter socket_io_client. | Connected through socket_io_client. | No vendor credential required; runs with application backend. | WORKING AS INTERNAL INFRASTRUCTURE — not a third-party SaaS. Backend integration tests passed; production scaling/adapter and TLS deployment remain unverified. |
| MySQL / Sequelize | All persistence modules | Primary relational store and ORM; models/migrations drive auth, profiles, chat, events, payments, notifications, etc. | Indirect via API only (correct). | DB settings in environment; integration suite used separate amora_ai_test schema. | WORKING IN TEST ENVIRONMENT — infrastructure dependency, not a third-party API. Production database availability/backups/monitoring were not live-tested. |
| Local filesystem upload storage | 2 Onboarding; 19 Identity verification | Profile and KYC media are stored on backend local disk through storage utilities; profile images are served from /uploads and KYC submissions are private. | image_picker uploads through API. | No S3/Cloudinary/GCS SDK, storage service, or signed-URL layer detected. | PARTIAL — no third-party service is inherently required, but production needs durable encrypted storage/backup policy. KYC completion is also blocked by missing review workflow, not by a missing vendor. |
| Aadhaar / face / KYC vendor | 19 Identity Verification | No external identity provider is integrated. The product accepts a private Aadhaar upload and persists a pending submission. | Capture/upload flow exists. | No vendor package, endpoint, credential, callback, or reviewer API; tests explicitly confirm administrative review APIs are removed. | MISSING WORKFLOW, NOT AUTOMATICALLY A REQUIRED THIRD PARTY — a secure manual review system could satisfy the SRS, but neither manual review nor automated verification can move a submission to verified. |
| Maps / geolocation provider | 7 Events; 3 Discover | No Google Maps, geolocator, Mapbox, or comparable package/service was detected. Existing location is profile/city data. | No detected maps/geolocation SDK. | No map/geocode backend integration. | NOT USED — no third-party API is proven required by current code. Accurate geographic distance/map features are not supported by the observed implementation. |
| AI / LLM service | 6 AI Matches; roadmap assistant/quizzes | No OpenAI/LLM/ML SDK or API integration found. Compatibility is application-side deterministic logic where present. | No client integration found. | No backend provider/configuration found. | MISSING FOR “AI” CLAIMS — external AI is not mandatory merely because SRS calls it AI; finalized matching capability remains partial. Roadmap assistant/quizzes are excluded. |
| Analytics / crash reporting / deep links | No finalized SRS mandate | No Firebase Analytics, Sentry, Crashlytics, Branch, or equivalent integration detected. url_launcher is a device utility, not an analytics service. | url_launcher package only. | No backend analytics provider configuration. | NOT USED — recommended operational tooling, but not a demonstrable SRS-required third-party integration. |

## 18.2 Configuration Presence

The audit intentionally recorded presence only. No secrets, tokens, private keys, or account identifiers were copied into this report.

| Configuration group | Code support | Present in .env.example | Configured in current .env | Production conclusion |
| --- | --- | --- | --- | --- |
| Google OAuth: GOOGLE_CLIENT_IDS | Yes | Yes | No | Google sign-in disabled/not testable live. |
| Twilio SMS: SMS_PROVIDER + TWILIO_* | Yes | Yes | No | Phone OTP relies on development fallback; not deployable as-is. |
| SMTP: EMAIL_HOST/USER/PASS | Yes | Yes | No | Dormant email transport unavailable. |
| Razorpay: key, secret, webhook secret | Yes | Yes | No | Membership checkout/webhooks unavailable. |
| FCM: project ID, client email, private key | Yes | No | No | Push delivery unavailable and onboarding configuration is undocumented. |

## 18.3 Required Third-Party APIs Before Production

SMS provider (Twilio or approved equivalent): required because the implemented account-verification channel is phone OTP. Configure a production sender and confirm delivery, retry, rate-limit, and regional compliance behavior.

Google OAuth configuration: required if the existing Google Sign-In option remains enabled/advertised. Otherwise explicitly keep it disabled in product UI and release scope.

Razorpay (or approved payment gateway): required before selling the SRS membership plans. Configure live keys, an HTTPS webhook endpoint, webhook secret rotation, reconciliation, refunds/disputes handling, and a real payment test.

Firebase Cloud Messaging plus Android/iOS client configuration: required if notification preferences promise device push. The current server-side FCM sender and device table are insufficient without client token acquisition and credentials.

Durable protected file storage: required operationally for profile and identity media in production. A managed object store is recommended, but a correctly backed-up encrypted persistent volume could satisfy the requirement; this is an infrastructure decision, not a mandatory named vendor.

Identity-verification decision capability: required to complete the SRS verification flow. This can be a secure internal reviewer workflow or an approved KYC vendor; an external provider is optional, but the current pending-only path is a production blocker.

## 18.4 Third-Party Findings Added to the Risk Register

| ID | Severity | Finding | Evidence | Recommended action |
| --- | --- | --- | --- | --- |
| TP-01 | P0 / Critical | Production OTP delivery is unavailable because no SMS provider credentials are configured. | sendSms.js requires Twilio configuration outside development; all related .env values are unset. | Provision and test an approved SMS account, then validate real delivery and failure handling in staging. |
| TP-02 | P0 / Critical | KYC submissions cannot become verified through an observed review or provider workflow. | Identity verification tests confirm removed admin review APIs; no KYC vendor integration exists. | Implement and secure a reviewer workflow or integrate an approved KYC decision provider before claiming verification completion. |
| TP-03 | P1 / High | Push notifications persist but cannot be delivered on real devices. | Backend FCM provider reports credentials_required; Flutter lacks firebase_messaging. | Add FCM credentials to protected deployment config and wire client token acquisition/platform setup, then test an end-to-end delivery. |
| TP-04 | P1 / High | Paid membership cannot be collected in the current environment. | Razorpay provider code exists but all credentials/webhook secret are unset. | Configure sandbox then live credentials, webhook, and run real payment/reconciliation tests. |
| TP-05 | P1 / High | Local disk media storage is not proven durable or production-safe for sensitive KYC uploads. | Storage utilities use backend disk; no managed storage configuration/retention evidence. | Adopt protected durable storage, encryption/retention/deletion controls, and URL/access policy testing. |

## 18.5 Effect on Overall Production Conclusion

PRODUCTION READY: NO. The new inventory does not convert unavailable external accounts into code defects; however, phone OTP, device push, paid membership, and completion of identity verification each have a concrete production dependency or missing workflow. The existing integration suite passing 64/64 backend tests establishes local automated coverage, not live third-party readiness. Flutter dependency/analyzer/test commands remained blocked by the execution-time ceiling in this audit environment.