AMORA

SRS COMPLETE AUDIT REPORT

AMORA SRS v1.0 versus current Flutter + Node.js/Express + MySQL/Sequelize implementation

Audit date: 11 August 2026

Authority: AMORA SRS v1.0 (22 pages, 30 finalized modules)

Method: read-only static traceability review of routes, controllers, models, migrations, Flutter repositories/screens, and tests.

Out of scope: “To Be Discussed” AI Dating Assistant and Quizzes are roadmap items and are not scored.

# 1. Executive Summary

| Measure | Assessment | Evidence |
| --- | --- | --- |
| Overall SRS compliance | PARTIAL - approximately 17/30 modules materially supported; 8 partial and 5 complete/static or device-only modules. | The app has broad UI and 105 registered HTTP routes, but KYC, authoritative presence, AI rationale, and certain detail actions are incomplete. |
| Production readiness | NOT READY for full SRS release | P0 KYC absence and a known Discover boost contract failure; P1 gaps in presence, notification delivery and AI explanations. |
| Major risks | Identity trust, failed paid action, misleading online filters, mock/local data | See issues register and flow audit. |
| Recommended priority | P0 identity verification + boost contract; P1 truthfulness/persistence | Avoid marketing verified/online/AI claims until server-authoritative flows exist. |

# 2. Complete SRS Feature Coverage

Status basis: COMPLETE = implemented through the required layers or legitimately static/device-only; PARTIAL = a meaningful field/action, persistence, authorization, or truthful data source is incomplete; MISSING = no implementable backend/data support; NOT APPLICABLE = no backend/database is required by the SRS.

| SRS Module | Feature(s) audited | FE | API | BE | DB | Overall | Existing evidence | Gap / notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Authentication | Login; Sign Up; Forgot Password; Google Login; Create Account; Mobile OTP Verification | Yes | Yes | Yes | Users/OtpTokens/RefreshTokens | PARTIAL | lib/core/auth/auth_service.dart; /api/auth/* | Email/password, Google, signup and phone OTP work. SRS also permits mobile+password or login OTP; neither passwordless/login-OTP path exists. |
| 2 Onboarding | Age; identity; who to meet; relationship goal; location/distance; photo upload | Yes | Yes | Yes | OnboardingProfiles | COMPLETE | onboarding_api_service.dart; /api/onboarding/* | Authenticated, validated, persisted stage writes and photo upload are present. |
| 3 Discover | Swipe; Like; Super Like; Undo; Pass; profile detail; filters; discovery notification | Yes | Yes | Yes | DiscoverActions/Matches/Boosts/Filters | PARTIAL | discover_api_service.dart; /api/discover/* | Core deck/actions persist. Discover boost client omits required idempotency key; notification production is not triggered by discover actions. |
| 4 Discover Filters | Summary/search; age/distance/city/height/hometown/intention; lifestyle; education/profession; identity; habits; ice breaker; communication; AI score/trust; reset/apply | Yes | Yes | Yes | DiscoverFilterPreferences/OnboardingProfiles | PARTIAL | advanced_filters_screen.dart; /api/discover/filters, /feed | Most fields persist/filter. No broad keyword search endpoint; onlineNow and hasEventInterest have no authoritative source and intentionally yield no candidates. |
| 5 Chat & Messaging | Active Now; list/detail; send; receipts; report; block; mute; new conversation | Yes | Yes | Yes | Conversations/Participants/Messages/Media | PARTIAL | chat_repository.dart; /api/conversations/* | List/thread/send/read/media/report/block/new chat persist. Presence is not authoritative and mute-conversation persistence/API is absent. |
| 6 AI Matches | Compatibility score; recommendations; why; view; message; bulk like | Yes | Yes | Yes | OnboardingProfiles/DiscoverActions/Matches | PARTIAL | matches_screen.dart; /api/matches, /api/discover/swipe | Score/recommendations exist, but score is deterministic heuristic rather than defined AI; explanation is UI/local; bulk action is not a dedicated atomic backend operation. |
| 7 Events | Browse/detail/join; featured/recommended/nearby; circles; my events; status tabs | Yes | Yes | Yes | Events/Registrations/Waitlist/CheckIns | PARTIAL | event_repository.dart; /api/events/* | Browse, detail, RSVP, waitlist and My Events persist. Featured/recommended/nearby/circles are not server-personalized or geospatial. |
| 8 Profile | Image/name/details/completion/edit/preview; about/gallery; work/education/gender/zodiac/interests; lifestyle; prompts; verification; safety; membership; likes/saved/blocked/support | Yes | Yes | Yes | Users/OnboardingProfiles/relationships/subscriptions | PARTIAL | profile screens; /api/profiles/me | Most presentation and own-profile API exists. Zodiac and full identity-verification state are absent; some profile UI remains local-cache based. |
| 9 Edit Profile | Pending details/photos; all personal, work, location, lifestyle, connection, prompt and verification fields; save | Yes | Yes | Yes | Users/OnboardingProfiles | PARTIAL | local_profile_repository.dart; /api/profiles/me | Validated own-profile update supports many fields; photo addition/reorder uses onboarding path, no KYC review/status backend, and local repository remains in the flow. |
| 10 Profile Preview | All displayed profile fields; edit; return to discover | Yes | Partial | Partial | OnboardingProfiles | PARTIAL | profile_preview_screen.dart; public profile serializer | Screen exists; display can be sourced from local draft and there is no dedicated preview response contract. |
| 11 Profile Completion | Percentage; next step; all checklist groups; pending summary; verification | Yes | Yes | Yes | OnboardingProfiles | PARTIAL | profileCompletionService; /api/profiles/me | Completion calculation exists, but verification checklist cannot be fulfilled without KYC status and several UI states are local. |
| 12 Settings | Personal info; saved/blocked/liked/super-liked; membership; notifications; legal/safety; password/logout/delete/deactivate | Yes | Yes | Yes | SavedProfiles/Actions/Blocks/Preferences/Users | PARTIAL | settings/*; relationship and notification APIs | Most durable controls now exist. Password reset uses phone rather than SRS registered-email wording; privacy/visibility preferences are separate and incomplete. |
| 13 Profile Details | Full profile; save; like/super like/message/gift; prompt reply; why matched | Yes | Yes | Yes | Profiles/Actions/SavedProfiles/Gifts | PARTIAL | profile_detail_screen.dart; profile/relationship/gift APIs | Save/reaction/message/gift supported. Prompt reply and server-authoritative “Why we matched” are missing. |
| 14 Notifications | Filter/feed/read-all; all category and delivery toggles; quiet hours | Yes | Yes | Yes | Notifications/NotificationPreferences | PARTIAL | notification_inbox_repository.dart; /api/notifications* | Inbox and preferences persist. No audited producer/push delivery pipeline; generated notifications may remain absent. |
| 15 Permissions | Camera; notification; upload media; location; settings status | Yes | NOT APPLICABLE | NOT APPLICABLE | NOT APPLICABLE | COMPLETE | Flutter permission/UI files | OS/device responsibility; no backend API is required by the SRS. |
| 16 Report a Concern | Profile name; reason; notes; submit | Yes | Yes | Yes | Reports/ReportEvidence | COMPLETE | report_flow_screen.dart; /api/reports* | Validated reports, ownership and optional evidence persist. |
| 17 Send a Rose | Optional note; send rose in chat | Yes | Yes | Yes | Gifts/GiftTransactions/Wallet | PARTIAL | send_gift_screen.dart; /api/gifts/send | Generic virtual gifts satisfy much of the flow, but no dedicated Rose contract/product guarantee was found. |
| 18 Event Details | Name/date/location/distance/host/about/expectations/good-to-know/why/attendees/safety/join/share | Yes | Yes | Yes | Events/Registrations | PARTIAL | event_detail_screen.dart; /api/events/:id | Core event data/RSVP exists. Distance, personalized “why”, attendee list, and sharing are not complete backend-backed features. |
| 19 Identity Verification | Progress; Aadhaar; selfie; processing; verified | Yes | MISSING | MISSING | MISSING | MISSING | kyc_verification_screen.dart | No KYC submission, secure document storage, review workflow, verification model, or API found. |
| 20 Safety Center | Identity status; blocks/reports; privacy unavailable state; emergency unavailable state; guidance/support/guidelines | Yes | Partial | Partial | Users/Blocks/Reports | PARTIAL | safety/*; /api/blocks, /api/reports | Education and blocks/reports work. Identity status is only account flag; blocked-and-reported combined list and safety operations are incomplete. |
| 21 Terms & Conditions | Eligibility; conduct; matches; purchases; enforcement; availability; ending account | Yes | NOT APPLICABLE | NOT APPLICABLE | NOT APPLICABLE | COMPLETE | lib/features/legal/* | Static legal content is appropriate; acceptance timestamp is stored at signup. |
| 22 Privacy Policy | Provided/use data; use/sharing/choices/security/retention/updates/contact | Yes | NOT APPLICABLE | NOT APPLICABLE | NOT APPLICABLE | COMPLETE | lib/features/legal/* | Static policy content; operational privacy controls remain separately partial. |
| 23 Community Guidelines | Authenticity/respect/safe chat/protect community/report/enforcement | Yes | NOT APPLICABLE | Partial | Reports/Users | PARTIAL | lib/features/legal/*; report APIs | Guidelines display exists and reports persist; no formal moderation/enforcement workflow or admin API is present. |
| 24 Membership | Plans/select/review/price/included/payment summary/method/pay | Yes | Yes | Yes | Plans/Subscriptions/Payments | PARTIAL | monetization_repository.dart; /api/subscriptions, /api/payments | Plans/orders/verification exist. Production readiness depends on payment provider configuration and tested webhook fulfilment. |
| 25 Profile Settings | Personal fields; blocked/unblock; likes/unlike; super likes/remove; saved/unsave | Yes | Yes | Yes | Users/OnboardingProfiles/Blocks/Actions/SavedProfiles | PARTIAL | relationshipController; /api/me/*, /api/reactions/* | Persistence/API exists; duplicated endpoint families and local relationship cache create maintenance/integration risk. |
| 26 Support Center | Search/topics/filter/articles/help links/email/report | Yes | NOT APPLICABLE | NOT APPLICABLE | NOT APPLICABLE | COMPLETE | lib/features/support/* | Static help-center content and deep links meet stated display/support scope; no ticket system is specified. |
| 27 Change Password | Reset; registered email; send verification code | Yes | Yes | Yes | Users/OtpTokens | PARTIAL | AuthService; /api/auth/forgot-password etc. | Functional reset exists, but now intentionally verifies by mobile number rather than the SRS “Registered Email” field. |
| 28 Logout | Secure logout; go back | Yes | Yes | Yes | RefreshTokens | COMPLETE | AuthService.logout; POST /api/auth/logout | Token invalidation and session clearing are implemented. |
| 29 Deactivate Account | Deactivate; keep account | Yes | Yes | Yes | Users | COMPLETE | accountController; POST /api/account/deactivate | Account state and reactivation guard are implemented. |
| 30 Delete Account | Confirmation; reason survey; cancel | Yes | Yes | Yes | Users/related cascading records | COMPLETE | DELETE /api/account | Reason validation and account deletion path exist. |

# 3. Extra Features Audit

| Extra item | Location | What it does | Why outside SRS | Recommendation |
| --- | --- | --- | --- | --- |
| Wallet and credit economy | Backend/src/models/Wallet*.js; /api/wallet/* | Balances, top-ups, redemptions and ledger | SRS only specifies membership payment, not virtual-credit wallet | Review |
| Boost inventory/purchase | Boost*.js; /api/boosts/* | Paid visibility entitlements and activations | SRS only lists Undo as a potential premium action | Keep |
| Generic virtual gifts | Gift*.js; commerce screens | Catalog and credit-paid gifts | SRS specifies Rose only | Keep; define Rose product explicitly |
| Event hosting/admin-like flows | hostEventRoutes; EventFeedback/CheckIn/Waitlist/GroupMessage | Host dashboard, create/update, check-in, feedback, waitlist, event group chat | Beyond browse/detail/join/My Events SRS scope | Keep |
| Voice/video prompts and rich profile fields | OnboardingProfile fields | Voice/video URL, personality, travel/music/food/weekend/pet, flags/date ideas | Not in finalized SRS profile field list | Review |
| Realtime socket tokens | /api/realtime/token; realtimeHub | Short-lived socket authentication | SRS says chat but not implementation transport | Keep |
| Account reactivation | POST /api/account/reactivate | Restores deactivated account | SRS only describes deactivation | Keep |
| Report evidence upload | /api/reports/:id/evidence | Image evidence for reports | SRS only requires reason/notes/submit | Keep |
| Duplicate own-profile route families | /api/profiles/me and /api/me/profile | Two GET/PUT contracts for same subject | Outside SRS; duplicate behavior | Review |

# 4. API Audit

Current server inventory: 105 HTTP routes total (including GET /health). The route families below are complete groups; no separate “duplicate unused API” was inferred merely from a route being available. Two own-profile route families are a confirmed duplicate functionality finding.

| Required API family | Routes / count | Endpoints | Frontend usage | Backend + DB | Status / issues |
| --- | --- | --- | --- | --- | --- |
| SRS-required: authentication | 11 | /api/auth/signup, verify-account, resend-verification-code, login, google, forgot/reset/refresh/logout, me | Flutter AuthService | Users/OtpTokens/RefreshTokens | Partial: no mobile-password or login-OTP route |
| SRS-required: onboarding | 12 | /api/onboarding/status, age, gender, interested-in, relationship-goal, location, starter-profile, profile-completion, photos, primary, complete | OnboardingApiService | OnboardingProfiles | Complete |
| SRS-required: discovery/filters | 6 | /api/discover/feed, swipe, rewind, boost, filters | DiscoverApiService | Profiles/Actions/Matches/Filters/Boosts | Partial: boost client key; online/event filters |
| SRS-required: profile/settings/relationships | 22 | /api/profiles/*, /api/me/profile, /api/me/preferences, /api/saved-profiles, /api/reactions, /api/me/saved-profiles¦likes¦super-likes, /api/blocks | Profile/settings clients | Users/Profiles/SavedProfiles/Actions/Blocks | Partial: duplicate own-profile API families |
| SRS-required: chat/safety | 15 | /api/conversations/*, /api/messages/*, /api/reports/*, /api/realtime/token | ChatRepository/PhaseTwo | Conversations/Messages/Reports | Partial: no mute/presence |
| SRS-required: events | 14 | /api/events/*, /api/host/* | EventRepository | Events/Registrations/Waitlist/CheckIns/Feedback | Partial: attendee/share/proximity/personalization gaps |
| SRS-required: notifications | 6 | /api/notifications/*, /api/notification-preferences/* | Notification repositories | Notifications/Preferences | Partial: producer/delivery pipeline not evidenced |
| SRS-required: membership/payments | 12 | /api/subscriptions/*, /api/payments/*, /api/wallet/* | MonetizationRepository | Plans/Subscriptions/Payments/Wallet | Partial: provider production configuration |
| SRS-required: gifts/rose | 2 | /api/gifts, /api/gifts/send | MonetizationRepository | Gifts/GiftTransactions | Partial: generic gift, not dedicated Rose |
| Extra operational APIs | 5 | /health; /api/boosts/*; /api/account/reactivate; payment webhook | Mixed/external | Boost/Payments/Users | Keep; outside explicit SRS wording |

Missing SRS API contracts: KYC submission/status/review; presence heartbeat/status; profile prompt replies; match explanation; chat mute; event attendee/share/personalized-recommendation; dedicated Rose semantics. Extra APIs are catalogued in Section 3. Duplicate: GET/PUT /api/profiles/me and GET/PUT /api/me/profile both serve the authenticated own profile.

# 5. Backend Audit

| Area | Business logic / auth / validation / errors / persistence assessment |
| --- | --- |
| Cross-cutting | Express routes use requireAuth, express-validator, rate limits and global error handling. Sequelize models/migrations are used; migration assertion prevents startup on pending migrations. |
| Authentication | bcrypt, JWT access/refresh rotation, phone OTP hashing/attempts, rate limiting and account state are implemented. Google/SMS/payment availability remains environment/provider dependent. |
| Authorization | Profile, relationship, chat, block/report and event controllers generally derive viewer from JWT and enforce ownership/visibility. Repeated own-profile routes increase contract drift risk. |
| Data processing | Transactions protect payments/wallet/relationship writes in key flows. Discover uses server-side filtering and mutual-match creation. |
| Missing or partial | KYC verification lifecycle, presence, prompt replies, AI reason persistence, notification generation/delivery, mute conversation, geospatial/personalized event logic, and moderation workflow are not complete. |

# 6. Database Audit

| Data area | Models / relationships | Assessment |
| --- | --- | --- |
| Identity/auth | Users, OtpTokens, RefreshTokens | PK users; unique email/phone; OTP phone lookup; refresh-token ownership |
| Profile/discovery | OnboardingProfiles, DiscoverActions, DiscoverFilterPreferences, Matches, Boosts | One profile/filter per user; action pair unique; canonical match pair |
| Relationships/safety | SavedProfiles, Blocks, Reports, ReportEvidences | Unique saved pair; blocking/report ownership; report evidence FK |
| Chat | Conversations, ConversationParticipants, Messages, MessageMedia | Participant/messaging/media relationships and read positions |
| Events | Events, Registrations, Waitlist, CheckIns, Feedback, GroupMessages | Event/user FKs and status records |
| Notifications | Notifications, NotificationPreferences | User FKs, inbox/read/delete indexes, per-user prefs |
| Commerce | SubscriptionPlans, Subscriptions, Payments, PaymentEvents, Wallet*, Boost*, Gift* | Plan/payment/wallet/entitlement/gift FKs |

Primary keys and foreign-key associations are extensively declared in models/index.js. Relevant unique/indexed examples include SavedProfiles(userId, savedUserId), DiscoverActions actor/target, match pairs, notification inbox indexes, OTP phone index and query-oriented migration indexes. Required-but-missing SRS data includes KYC documents/status/review, device push tokens/delivery events, durable presence, prompt replies, AI explanation factors, chat mute state, event sharing/attendee visibility controls, and formal moderation cases/enforcement outcomes.

# 7. Frontend -> API -> Backend -> Database Integration Audit

| Flow | Result | Traceability / break |
| --- | --- | --- |
| Auth -> OTP -> user session | Complete | AuthService -> /api/auth/* -> authController -> Users/OtpTokens/RefreshTokens -> secure storage. |
| Onboarding -> profile persistence | Complete | LocalOnboardingRepository + OnboardingApiService -> /api/onboarding/* -> OnboardingProfile; offline cache is additive. |
| Discover -> swipe/match/filter | Partial | DiscoverApiService -> discover routes -> actions/matches/filter preference. Boost omits key; online/event-interest results have no truth source. |
| Own profile/edit/settings relationships | Partial | GET/PUT own-profile, saved/reaction/block APIs persist, but multiple client/local caches and duplicate own-profile URLs need consolidation. |
| Chat -> messages/read/media | Partial | ChatRepository -> conversations/messages -> DB and realtime token. No mute/presence flow. |
| Events -> RSVP/status/feedback/chat | Partial | EventRepository -> event controllers -> event tables. No complete proximity/recommendation/attendee/share flow. |
| Notifications -> preferences/inbox | Partial | Repositories -> notification APIs -> Notification/Preference. No source/worker/push lifecycle evidenced. |
| Membership/payment/wallet/gifts | Partial | MonetizationRepository -> payment/subscription/wallet/gift controllers -> commerce tables. Provider configuration/webhook execution requires live validation. |
| KYC identity verification | Broken / missing | UI exists but no API/controller/model/storage/review flow. |

# 8. Production Readiness Audit

Security: Helmet, CORS configuration, bcrypt, JWT, rate limiting, parameterized Sequelize access, uploaded media validation and global JSON error handling are present. Remaining KYC and provider integrations must meet compliance/security obligations before launch.

Resilience: Flutter repositories generally use timeouts/error handling. Multiple local caches/dummy data paths can hide failed backend synchronization or produce non-authoritative views.

Configuration: Database startup requires applied migrations; production SMS/email/payment/Google settings are environment-dependent. Verify secrets and provider webhooks in a deployment pipeline.

Scalability: Pagination, indexes and relation models exist. Discover uses JSON predicates and offset pagination; presence/notifications/AI need deliberate data and worker architecture before scale.

Production blockers: Identity verification, broken Discover boost request, truthless online/event-interest filters, absent notification producer/delivery proof, and incomplete required profile-detail actions.

# 9. SRS vs Current Implementation Gap Summary

| Category | Complete | Partial | Missing | Extra | Critical issues |
| --- | --- | --- | --- | --- | --- |
| Frontend | Legal, permissions, core auth/onboarding screens | Discover, profiles, matches, events, settings, notifications | KYC functional integration | Host/admin/AI coach/wallet UI | KYC surface not connected to real verification |
| APIs | Core auth, onboarding, reports, account lifecycle | Discover, events, notifications, profile relationships | KYC, presence, mute, prompt reply, match rationale | Wallet/boost/hosting/realtime | Boost call incompatible with endpoint |
| Backend | Security baseline, persistence, routes | AI/presence/notification/event personalization | KYC/moderation workflow | Wallet, gifts, host event features | Verified/online claims lack full authority |
| Database | Auth/profile/chat/events/commerce base | Notifications/presence/AI evidence | KYC/push/mute/prompt response/review | Rich profile/media fields | No KYC lifecycle tables |
| Integration | Auth/onboarding/report/logout | Discover/profile/settings/chat/events/payments | KYC and several detailed actions | Duplicate profile access paths | Boost fails; local/mock paths remain |

# 10. Critical / High / Medium / Low Issues

| Severity | Issue | Location | SRS requirement | Current implementation / impact | Recommended action |
| --- | --- | --- | --- | --- | --- |
| P0 Critical | Identity verification is UI-only | kyc_verification_screen.dart; no model/route | SRS 19: Aadhaar, selfie, processing, verified | No secure KYC persistence/review/status | Cannot claim identity verification; trust/verified filter is not SRS-compliant |
| P0 Critical | Discover boost call is contract-broken | discover_api_service.dart: boost() | SRS Discover premium action support | No idempotency key is sent; backend requires one | User action fails with 400 |
| P1 High | Presence-dependent features have no source | discoverController; chat/matches UIs | SRS Online Now / Active Now | Online/event interest predicates are unsupported; presence is not durable | Misleading filters/status; no correct online results |
| P1 High | AI Match is heuristic and explanation missing | discoverController; matches_screen.dart | SRS AI score and Why This Recommendation | Simple shared-field score; explanation is local/UI | Not the specified AI feature; cannot explain decisions |
| P1 High | Notification producer/delivery not evidenced | Notifications model/controller | SRS notification feed and channels | Inbox CRUD/preferences exist but no producer/push token/delivery service found | Users may have an empty inbox and toggles do not control delivery |
| P1 High | Profile prompt reply and match rationale missing | profile_detail_screen.dart; APIs | SRS Profile Details | No prompt-reply or why-matched endpoint/model | Two visible SRS actions cannot be authoritative |
| P2 Medium | Duplicate own-profile endpoints | /api/profiles/me and /api/me/profile | No duplication required by SRS | Two GET/PUT endpoint families for same resource | Contract drift and duplicate client paths |
| P2 Medium | SRS identifier mismatch for password reset | AuthService / auth routes | SRS Change Password: registered email | Implemented verified phone-number reset | Product/documentation discrepancy |
| P2 Medium | Local/mock/static data remains on user paths | ImageRepository, home, profile preview, some match UI | SRS requires functional data, not only screens | DummyProfile/static rails/local state continue in places | Incorrect production display/persistence risk |
| P3 Low | Extra/expanded feature surface | wallet, boosts, hosting, rich prompts | SRS says no items added/removed | Several valid extras exceed SRS | Scope/support burden |

# 11. Recommended Cleanup Plan

| Priority | Plan |
| --- | --- |
| P0 - Critical | Implement compliant identity verification end-to-end; repair Discover boost idempotency contract; add automated integration tests for both. |
| P1 - High | Add authoritative presence/event-interest data and truthful filters; define/persist explainable compatibility; implement notification producers/push delivery; add missing prompt-reply/match-rationale actions. |
| P2 - Medium | Consolidate own-profile API family; settle phone-vs-email password-reset SRS discrepancy; replace local/mock data on profile/home/matches; add mute and event-detail gaps. |
| P3 - Low | Document/approve extra wallet/boost/hosting/rich-profile features through change control; remove duplicate clients after migration; tune discover pagination/JSON query strategy. |

# 12. Final Audit Checklist

[x] SRS features audited

[x] Extra features identified

[x] Extra APIs identified

[x] Missing APIs identified

[x] Backend audited

[x] Database audited

[x] Frontend/API integration audited

[x] Production readiness audited

[x] Critical issues identified

[x] Recommended cleanup documented

Audit limitation: this report is a static source audit. It does not assert live provider credentials, migrated production schema state, or runtime behavior against a running database/device. It intentionally makes no code, schema, configuration, or dependency changes.