FINAL FRONTEND
LAUNCH READINESS REPORT

Stage 3 - SOW Verification, Production QA and Release Assessment

Project: AMORA AI Flutter Application

Source of truth: Amora_AI_SOW.pdf - Version 1.0, 43 pages, dated 28 June 2026

Assessment date: 14 July 2026

Scope: Existing Flutter frontend only; business logic and backend preserved

Release status: CONDITIONAL RELEASE CANDIDATE

| READINESS | SOW CORE | AUTOMATED QA | RELEASE BUILD |
| --- | --- | --- | --- |
| 92% | 32 / 32 present | 11 / 11 passed | APK built |

Executive decision The existing frontend is a conditional release candidate. Analyzer, route rendering, responsive widget tests, text-only chat controls, accessibility touch targets and the Android release build all pass. Final production approval remains gated by physical-device QA and APK-size optimization against the SOW target.

Prepared as the requested professional Word deliverable. No production business logic, API, repository, service, provider, controller, model, payment, authentication, AI, route, or navigation behavior was changed during Stage 3.

# 1. Executive Summary

The complete 43-page SOW was reviewed as the governing baseline. All 32 SOW core screens have corresponding existing Flutter implementations, and the broader registered route surface was audited through an expanded 88-route widget test matrix. The prior Stage 1 design system and Stage 2 screen migrations were preserved.

PASS - flutter analyze completed with zero issues.

PASS - all 11 automated tests passed after flutter clean and flutter pub get.

PASS - release APK built successfully with icon tree-shaking enabled.

PASS - all 88 registered route names render without exceptions across 320, 360, 375, 390, 412, 414, 768 and 1024dp widths.

PARTIAL - SOW performance target is less than 30 MB; the universal release APK is 76.77 MiB.

NOT EXECUTED - physical Android device, gesture navigation, keyboard, status/navigation bar and real-device animation review require connected hardware.

Approved scope reconciliation The SOW describes media-rich chat, while the current approved AMORA frontend scope is text-only. Stage 3 preserves text messaging, emoji, timestamps, read status and typing UI, and does not reintroduce call, recording or attachment controls. The legacy shared-media route remains registered because route removal is prohibited.

# 2. SOW Coverage

Coverage is measured against Section 6 of the SOW (32 distinct screens). “Pass” means an existing registered Flutter destination corresponds to the SOW screen. “Pass - scoped” identifies an approved frontend deviation without changing routes or backend code.

| # | SOW SCREEN | EXISTING DESTINATION | RESULT / NOTES |
| --- | --- | --- | --- |
| 1 | Splash Screen | /splash | PASS - animated brand launch exists |
| 2 | Onboarding | /onboarding | PASS - existing onboarding flow |
| 3 | Login | /login, /phone-login | PASS - existing auth entry points |
| 4 | Signup | /signup | PASS - existing registration UI |
| 5 | Compatibility Onboarding | /compatibility | PASS - existing quiz UI |
| 6 | Profile Setup | /profile-setup | PASS - existing profile setup UI |
| 7 | KYC Verification | /kyc | PASS - existing verification UI |
| 8 | Home / Discovery Feed | /home | PASS - existing home/discovery UI |
| 9 | Browse Grid | /browse, /discover | PASS - aliases preserved |
| 10 | Advanced Filters | /filters | PASS - existing filters UI |
| 11 | Profile Detail | /profile-detail | PASS - existing profile UI |
| 12 | Match Screen | /match | PASS - existing match UI |
| 13 | Chat / Messages | /chats, /chat-detail | PASS - SCOPED: text-only UI |
| 14 | Super Like | /super-like | PASS - existing confirmation UI |
| 15 | Send Gift | /send-gift | PASS - existing commerce UI |
| 16 | Events Browse | /events | PASS - existing event browse UI |
| 17 | Event Detail | /event-detail | PASS - existing event detail UI |
| 18 | Ticket Booking | /ticket-booking | PASS - existing booking UI |
| 19 | My Events | /my-events | PASS - existing event management UI |
| 20 | Subscriptions | /subscription | PASS - existing plan UI |
| 21 | Payment | /payment | PASS - existing payment presentation |
| 22 | AI Dating Coach | /ai-coach | PASS - existing coach UI |
| 23 | AI Icebreakers | /ai-icebreakers | PASS - existing icebreaker UI |
| 24 | Amora Wallet | /wallet | PASS - existing wallet UI |
| 25 | Refer & Earn | /refer-earn | PASS - existing referral UI |
| 26 | Profile Settings | /profile-settings | PASS - existing settings UI |
| 27 | Safety & Privacy | /safety-privacy | PASS - existing safety UI |
| 28 | FAQ & Support | /faq-support | PASS - existing support UI |
| 29 | Host Dashboard | /host-dashboard | PASS - existing dashboard UI |
| 30 | Admin Panel | /admin-panel | PASS - existing admin UI |
| 31 | Date Spots Map | /date-spots | PASS - existing date-spots UI |
| 32 | Notifications Hub | /notifications | PASS - existing notification UI |

# 3. Screens Reviewed

The audit covered all 32 SOW core screens plus the existing extended production and roadmap route set. The automated matrix now contains 88 registered route names, including aliases and preserved legacy destinations.

Launch and authentication: Splash, Landing, Onboarding, Auth, Login, Phone OTP, Signup, Compatibility Onboarding.

Discovery and matching: Home, Browse Grid, Discover alias, Advanced Filters, Profile Detail, Matches, Match, Super Like, Why We Matched, Liked You, Boost.

Messaging: Chat List, Chat Detail, preserved shared-media route alias, Event Group Chat.

Events and commerce: Events Browse, Event Detail, Ticket Booking, My Events, Waitlist, Feedback, Date Spots, Gift Catalog, Send Gift.

Premium and AI: Subscription, Payment, Wallet, Referral, AI Dating Coach, AI Icebreakers, Dating Recap.

Profile, settings and safety: Profile, Profile Setup, Photo Manager, Bio Builder, Dealbreakers, KYC, Settings, Profile Settings, Safety & Privacy, Notifications, Language, Offline Mode, Accessibility, Data Export, Report, SOS, FAQ & Support.

Operational and roadmap: Host Dashboard, Admin Panel and all registered Phase 2/3 roadmap destinations.

# 4. Screens Updated

No production screen implementation required a Stage 3 code change after the final audit. Existing Stage 1 and Stage 2 presentation work was preserved to minimize regression risk and comply with the prohibition on behavioral redesign.

Updated QA surface: test/widget_test.dart now includes all registered Phase 2/3 routes and the actual /video-speed-dating-room path.

Removed false-positive route coverage: the previous /video-speed-dating test value exercised onUnknownRoute instead of the intended screen.

Production screen files modified during Stage 3: none.

# 5. UI Improvements

Stage 3 validated the completed visual migration rather than duplicating earlier screen-level redesign. The retained frontend consistently uses the AMORA semantic palette, shared spacing/radius/elevation foundations, Material 3 theming, premium card treatments, branded badges, shared search/input patterns and responsive navigation.

Text-only chat UI remains free of voice, video, camera, attachment, audio-recording and shared-media controls.

Premium and verified profile presentation, zodiac chip, event/premium cards, settings groupings and shared semantic icons remain intact.

No missing Material icons were detected; the release build tree-shook the bundled font by 97.4%.

# 6. Responsive Improvements

The responsive route matrix renders every registered route at all requested widths: 320, 360, 375, 390, 412, 414, 768 and 1024dp. Tests assert that screen entry and route exit remain exception-free, detecting RenderFlex and layout exceptions surfaced by Flutter.

All tested widths passed with no captured layout exceptions.

Chat has dedicated 320dp accessible icon-target coverage and 375dp overflow coverage.

Landscape, foldables and keyboard-in-motion require physical/emulator interaction testing beyond static widget surface sizing.

# 7. Navigation Verification

Navigation verification was strengthened without changing application routes. Every registered destination is constructed through the current MaterialApp route table and exercised by name.

| CHECK | RESULT | EVIDENCE |
| --- | --- | --- |
| Core SOW destinations | PASS | 32 of 32 corresponding screens/routes present |
| Registered route construction | PASS | 88 route names build without exceptions |
| Responsive route entry/exit | PASS | 88 routes x 8 widths |
| Unknown-route masking issue | FIXED IN TEST | Corrected /video-speed-dating-room and added omitted routes |
| Route additions/removals | NONE | Production route table unchanged |
| Physical tap-through | NOT EXECUTED | Requires device/emulator and backend-ready fixtures |

# 8. Accessibility Improvements

Shared AppPrimaryButton and IconButton controls meet the 48dp minimum touch-target test.

Semantic Material 3 color mapping is covered by design-system tests.

Chat actions expose tooltips and maintain accessible targets at 320dp.

Large-width responsive tests passed, but TalkBack announcements, focus order, dynamic text at extreme scaling and color-contrast instrumentation remain physical/manual audit items.

# 9. Performance Improvements

Release compilation completed with icon tree-shaking; MaterialIcons-Regular.otf reduced from 1,645,184 bytes to 42,232 bytes.

Route tests identify construction and layout regressions early across the complete navigation surface.

No business logic or state architecture was changed in pursuit of micro-optimizations, avoiding release risk.

APK size is the primary measured performance gap: 76.77 MiB versus the SOW target below 30 MB. Produce ABI-split APKs or an Android App Bundle and inspect asset/dependency composition before store submission.

# 10. Design System Compliance

Automated tests confirm that semantic AMORA colors map into Material 3, shared controls enforce touch sizing, Material icon assets are enabled, and no undeclared Cupertino or raw IconData fonts are used. A source scan found no direct raw Colors.* usage in feature code outside AppColors references.

Remaining token-debt note Static scanning still finds local TextStyle, EdgeInsets, BorderRadius, BoxShadow and primitive Card/TextField constructors in feature code. Many wrap or derive shared tokens, but the Stage 1 rule “everything only from shared components” is not mechanically enforceable today. Add custom lint rules and migrate remaining primitives in a separate non-behavioral cleanup before claiming literal 100% token compliance.

# 11. QA Results

| QA ACTIVITY | RESULT | DETAIL |
| --- | --- | --- |
| SOW document review | PASS | 43 of 43 pages extracted, read and visually inspected |
| Core screen coverage | PASS | 32 of 32 SOW screens mapped |
| Registered routes | PASS | 88 route names build at 8 widths |
| Text chat controls | PASS | Text send works; unsupported call/media UI absent |
| Design-system tests | PASS | Semantic colors and accessible controls |
| Icon-system tests | PASS | Material asset and semantic icon validation |
| Physical Android QA | NOT EXECUTED | No attached physical Android device available |

# 12. flutter analyze Result

PASS - 0 issues Command: flutter analyze Result: No issues found (completed in 3.1 seconds after clean dependency resolution).

# 13. flutter test Result

PASS - 11 of 11 tests Command: flutter test Result: All tests passed in 65.5 seconds. Coverage includes launch smoke, 88-route construction, eight responsive widths, text-only chat send behavior, chat icon layout, semantic colors, touch targets and icon-system integrity.

# 14. APK Build Result

| ATTRIBUTE | VALUE |
| --- | --- |
| Command | flutter build apk --release |
| Result | PASS - release APK built successfully |
| Build duration | 107.6 seconds total; Gradle assembleRelease 104.0 seconds |
| Artifact | build/app/outputs/flutter-apk/app-release.apk |
| Size | 80,494,089 bytes (76.77 MiB; Flutter reported 76.8 MB) |
| SHA-256 | DCEB0093B80AF9D77E427DA77C9E0A03533FAFA13E524969AAEDF6A4582D9452 |
| SOW size target | PARTIAL - exceeds the <30 MB APK/IPA target |

# 15. Remaining Frontend Improvements

| PRIORITY | REMAINING GATE | RECOMMENDED ACTION |
| --- | --- | --- |
| P0 | Physical Android device QA | Validate gesture navigation, system bars, keyboard, scroll, touch feedback, images and animations on the target device matrix. |
| P0 | APK size target | Use app bundle/ABI splits, audit asset payloads and dependencies, then remeasure against the SOW target. |
| P1 | Manual accessibility audit | Run TalkBack, focus-order, contrast and extreme text-scale checks on primary journeys. |
| P1 | Integration/UAT evidence | Add integration tests for full match, chat, subscribe, event and referral flows in a backend-ready staging environment. |
| P2 | Token enforcement | Introduce static lint rules and migrate remaining local style/spacing/radius constructors to shared tokens. |
| P2 | Performance profiling | Capture DevTools cold-start, frame pacing, memory and navigation transition metrics on representative hardware. |

# 16. Final Frontend Readiness Score

92% - CONDITIONAL RELEASE CANDIDATE The frontend satisfies the SOW core screen-presence baseline, compiles cleanly, passes all current automated tests, renders every registered route at the required widths, and produces a release APK. The eight-point holdback reflects unexecuted physical-device/accessibility/performance validation and the measured APK-size miss. Release approval should follow closure of the two P0 gates.

## Readiness Score Basis

| AREA | WEIGHT | SCORE | RATIONALE |
| --- | --- | --- | --- |
| SOW screen coverage | 20 | 20 | 32 of 32 core screens mapped |
| Build and analyzer health | 20 | 20 | 0 analyzer issues; release build passes |
| Automated UI/navigation QA | 20 | 20 | 11 tests; 88 routes x 8 widths |
| Design-system/accessibility | 15 | 13 | Core tests pass; manual audit and token lint remain |
| Performance/package readiness | 15 | 10 | Build passes; APK exceeds SOW size target |
| Physical-device/UAT readiness | 10 | 9 | Automated surfaces pass; physical execution pending |
| TOTAL | 100 | 92 | Conditional release candidate |

## Change Control Confirmation

Stage 3 changed only test/widget_test.dart to close route-coverage gaps. No production frontend screen, route, backend interface, business logic, service, repository, provider, controller, model, authentication, payment, AI, state-management or navigation behavior was changed.