AMORAA

Frontend-First API Integration Contract Report

Planning only. No backend implementation. No frontend business logic changes.

Generated from the active Flutter source tree on 2026-08-07

| Metric | Count |
| --- | --- |
| Active registered routes audited | 67 |
| Routes/screens requiring API or backend decision | 58 |
| Proposed REST endpoints | 93 |
| Realtime event types | 12 |
| Upload flows | 5 |
| Logical database entities | 36 |
| Open product/backend decisions | 14 |

# 00 Executive Summary

Finding: AMORAA is a frontend-rich Flutter app with MaterialApp named routes, local repositories, SharedPreferences persistence, generated profile/event fixtures, and UI hooks for future backend integration. The API plan should keep screens unchanged and swap data-source implementations behind repository interfaces.

Primary active state sources are LocalProfileRepository, LocalChatRepository, EventParticipationController, ProfileRelationshipController, ImageRepository, AmoraDummyData, and ProfileFormOptions.

REST should own commands, history, profile/event/membership state, and account/security workflows. Realtime should own live chat, presence, notifications, match creation, and event registration updates.

Sensitive uploads include Aadhaar, selfie, report screenshots, and profile photos. KYC media must never appear in public profile responses.

Static bundled content can remain local for onboarding intro, terms, privacy policy, community guidelines, support FAQ, success stories, and theme settings unless product decides remote content management is needed.

The largest integration gaps are direct fixture reads, local-only mutation controllers, missing remote repository interfaces, no canonical loading/error/pagination states in some flows, and display-formatted time values in chat/event data.

## API Summary Table

| Module | GET | POST | PUT/PATCH | DELETE | Realtime | Upload | Auth Level |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AI Coach | 0 | 2 | 0 | 0 | No | No | User |
| Account | 1 | 3 | 0 | 0 | No | No | User |
| Auth | 1 | 10 | 0 | 0 | No | No | Public |
| Blocking | 1 | 1 | 0 | 1 | No | No | User |
| Chat | 3 | 4 | 1 | 1 | Yes | No | User |
| Discover | 1 | 1 | 0 | 0 | No | No | User |
| Events | 4 | 4 | 0 | 2 | Yes | Yes | User |
| Insights | 1 | 0 | 0 | 0 | No | No | User |
| Matches | 2 | 1 | 0 | 0 | Yes | No | User |
| Membership | 2 | 3 | 0 | 0 | No | No | User |
| Monetization | 0 | 1 | 0 | 0 | No | No | Premium/User |
| Notifications | 2 | 2 | 2 | 2 | Yes | No | User |
| Profile | 5 | 3 | 2 | 2 | No | Yes | User |
| Reactions | 1 | 0 | 1 | 1 | No | No | User |
| Reference | 3 | 0 | 0 | 0 | No | No | User |
| Referral | 1 | 0 | 0 | 0 | No | No | User |
| Safety | 1 | 4 | 0 | 0 | No | Yes | User |
| Saved | 1 | 0 | 1 | 1 | No | No | User |
| Verification | 1 | 3 | 0 | 0 | No | Yes | User |
| Wallet | 1 | 2 | 0 | 0 | No | No | User |

# 01 Route Inventory

Source of truth: lib/main.dart MaterialApp routes plus MainShell tab composition. Routes defined elsewhere but not registered were not treated as active API requirements unless reached by an active screen.

| Route | Screen | Feature | Primary Data/Actions | API |
| --- | --- | --- | --- | --- |
| /splash | AmoraSplashScreen | splash | Session restoration and initial route decision | Yes |
| /onboarding | OnboardingScreen | onboarding | Intro pages and entry to auth | No |
| /login | LoginScreen | auth | Email/password and Google sign-in | Yes |
| /signup | SignupScreen | auth | Name, email, phone, password, terms acceptance, Google sign-up | Yes |
| /forgot-password | ForgotPasswordScreen | auth | Recovery email, OTP verification | Yes |
| /reset-password | ResetPasswordScreen | auth | New password confirmation | Yes |
| /account-verification | AccountVerificationScreen | auth | Email OTP verification | Yes |
| /profile-onboarding | ProfileOnboardingFlow | onboarding | Birth date, gender, intention, city, photos | Yes |
| /profile-completion | ProfileCompletionScreen | profile | Completion status and missing fields | Yes |
| /profile-preview | ProfilePreviewScreen | profile | Owner profile preview | Yes |
| /profile-basic-details | ProfileBasicDetailsScreen | profile | Basic profile edit | Yes |
| /compatibility | CompatibilityOnboardingScreen | auth | 12-question compatibility onboarding | Yes |
| /profile-setup | ProfileSetupScreen | profile | Full profile setup/edit form | Yes |
| /kyc | KycVerificationScreen | verification | Aadhaar image and selfie verification | Yes |
| /main | MainShell | navigation | Five-tab authenticated shell | Yes |
| /browse | BrowseGridScreen | discover | Discover feed, quick filters, profile actions | Yes |
| /filters | AdvancedFiltersScreen | discover | Advanced discover filters | Yes |
| /discover | MainShell alias | discover | Discover tab alias | Yes |
| /profile | MainShell profile tab | profile | Current profile tab | Yes |
| /profile-detail | ProfileDetailScreen | profile | Public profile, like, super like, save, block, chat, rose | Yes |
| /matches | MainShell matches tab | matches | AI matches, likes, bulk likes | Yes |
| /match | MatchScreen | matches | Match celebration and start chat | Yes |
| /chats | MainShell chats tab | chat | Conversation list and filters | Yes |
| /chat-detail | ChatDetailScreen | chat | Messages, drafts, read state, retry, report/block | Yes |
| /notifications | NotificationsHubScreen | notifications | Notification feed, filters, mark read, delete | Yes |
| /events | MainShell events tab | events | Event list, search, categories, join | Yes |
| /event-detail | EventDetailScreen | events | Event details, join/cancel/waitlist, group chat, feedback | Yes |
| /my-events | MyEventsScreen | events | User event registrations by status | Yes |
| /ai-icebreakers | AiIcebreakersScreen | ai_coach | AI opener suggestions | Likely |
| /subscription | SubscriptionScreen | membership | Plans, current membership, restore/manage | Yes |
| /membership | SubscriptionScreen alias | membership | Membership entry alias | Yes |
| /manage-subscription | SubscriptionScreen alias | membership | Manage membership alias | Yes |
| /payment | PaymentScreen | payments | Payment review, method selection, outcome | Yes |
| /profile-settings | ProfileSettingsScreen | settings | Profile/account settings hub | Yes |
| /saved-profiles | SavedProfilesScreen | profile | Saved profiles and unsave | Yes |
| /blocked-profiles | BlockedProfilesScreen | safety | Blocked profiles and unblock | Yes |
| /likes-super-likes | LikesSuperLikesScreen | reactions | Liked and super-liked profiles | Yes |
| /safety-center | SafetyPrivacyScreen | safety | Blocked count, guidance, report/support links | Mixed |
| /safety-privacy | SafetyPrivacyScreen legacy | safety | Legacy safety route | Mixed |
| /support | FaqSupportScreen | support | Bundled FAQ/support content and safety links | No |
| /faq-support | FaqSupportScreen legacy | support | Legacy support route | No |
| /settings | SettingsScreen | settings | Settings hub | Mixed |
| /report-flow | ReportFlowScreen | safety | Report reason, notes, screenshot | Yes |
| /sos-checkin | SosCheckinScreen | safety | Safety check-in/SOS preparation | Yes |
| /photo-manager | PhotoManagerScreen | profile | Profile photo add/crop/reorder/delete/upload | Yes |
| /edit-profile | ProfileEditScreen | profile | Profile edit wrapper | Yes |
| /post-event-feedback | PostEventFeedbackScreen | events | Event feedback and optional photo | Yes |
| /event-group-chat | EventGroupChatScreen | events/chat | Event group messages, member search, poll vote | Yes |
| /event-waitlist | EventWaitlistScreen | events | Waitlist status and leave waitlist | Yes |
| /why-we-matched | WhyWeMatchedScreen | matches | Compatibility explanation | Yes |
| /profile-boost | ProfileBoostScreen | monetization | Boost purchase/activation | Yes |
| /liked-you-paywall | LikedYouPaywallScreen | monetization | Likes-you entitlement/paywall | Yes |
| /liked-you | LikedYouPaywallScreen alias | monetization | Likes-you alias | Yes |
| /bio-builder | BioBuilderScreen | profile/ai | Bio suggestion editor | Likely |
| /dealbreakers | DealbreakersScreen | preferences | Dealbreaker preferences | Yes |
| /dating-recap | DatingRecapScreen | insights | Dating recap insights | Likely |
| /notification-preferences | NotificationPreferencesScreen | notifications | Preference toggles and quiet hours | Yes |
| /success-stories | SuccessStoriesScreen | social_proof | Static success stories | No |
| /dark-mode-settings | DarkModeSettingsScreen | theme | Device/local theme mode | No |
| /referral-leaderboard | ReferralLeaderboardScreen | referral | Referral leaderboard | Yes |
| /terms | TermsConditionsScreen | legal | Bundled terms | No |
| /terms-and-conditions | TermsConditionsScreen legacy | legal | Legacy terms route | No |
| /privacy-policy | PrivacyPolicyScreen | legal | Bundled privacy policy | No |
| /community-guidelines | CommunityGuidelinesScreen | legal | Bundled community guidelines | No |
| /logout | LogoutAccountScreen | account | Logout confirmation | Yes |
| /deactivate-account | DeactivateAccountScreen | account | Deactivate account | Yes |
| /delete-account | DeleteAccountInformationScreen | account | Delete account with reason | Yes |

# 02 Frontend Data Inventory

Classification follows the requested A-G model: A static config, B user-specific persistent data, C shared content, D realtime, E secure/private, F derived frontend-only, G device-only.

| Source | Class | Data | Storage | Evidence |
| --- | --- | --- | --- | --- |
| LocalProfileRepository | B | UserProfile, profile photos, completion state | SharedPreferences key amora.user_profile.v1 | lib/features/profile/data/local_profile_repository.dart |
| LocalChatRepository | B/D | Conversations, messages, drafts, queued state | SharedPreferences keys amora.chat_conversations.v1 and amora.chat_drafts.v1 | lib/features/chat/data/local_chat_repository.dart |
| EventParticipationController | B | User event registrations and statuses | In-memory ChangeNotifier | lib/features/events/presentation/controllers/event_participation_controller.dart |
| ProfileRelationshipController | B | Saved, blocked, liked, super-liked profile IDs | Session-scoped ChangeNotifier | lib/features/profile/presentation/controllers/profile_relationship_controller.dart |
| ImageRepository.profiles | C | 300 generated discover/public profile records | Static generated fixture data | lib/core/data/image_repository.dart |
| ImageRepository.events/venues | C | Event and date spot image records | Static generated fixture data | lib/core/data/image_repository.dart |
| AmoraDummyData.notifications | C/B | Notification feed seeds | Static generated fixture data | lib/core/data/amora_dummy_data.dart |
| AmoraDummyData.subscriptionPlans | C | Membership plan seeds | Static constants | lib/core/data/amora_dummy_data.dart |
| ProfileFormOptions | A/C | Cities, hometowns, education, occupations, interests, profile enums | Dart constants plus GujaratHometowns | lib/features/profile/domain/profile_form_options.dart |
| Event dummy data | C | Event cities, categories, attendees, reviews, agenda | Dart constants | lib/features/events/data/events_dummy_data.dart |
| Legal/support screens | A | Terms, privacy, community guidelines, support FAQ | Bundled Dart content | lib/features/legal, lib/features/support |
| Device media picker | G | Camera/gallery source selection and permission results | image_picker and permission_handler | lib/core/media/amora_media_picker.dart |
| Membership test flow | F | Test-only membership state | bool.fromEnvironment and in-memory state | lib/features/subscription/presentation/testing/membership_test_flow.dart |

# 03 Screen to API Matrix

| Screen | UI Action | API | Response | Errors |
| --- | --- | --- | --- | --- |
| Login | Submit credentials | POST /auth/login | AuthSessionResponse | INVALID_CREDENTIALS, ACCOUNT_DISABLED |
| Signup | Create account | POST /auth/signup | SignupResult/AuthSessionResponse | EMAIL_EXISTS, WEAK_PASSWORD, TERMS_REQUIRED |
| Verification | Send/verify OTP | POST /auth/verification/send, /verify | VerificationResult | OTP_INVALID, OTP_EXPIRED, RATE_LIMITED |
| Password recovery | Forgot/reset password | POST /auth/password/forgot, /recovery/verify, /reset | RecoveryToken/Success | OTP_INVALID, TOKEN_EXPIRED |
| Profile setup/edit | Save profile fields | PATCH /me/profile | PrivateProfileResponse | VALIDATION_ERROR |
| Photo manager | Add/reorder/delete photos | POST upload-intent, PATCH photos/order, DELETE photo | ProfilePhotoResponse | UPLOAD_FAILED, PHOTO_LIMIT_EXCEEDED |
| KYC | Upload Aadhaar/selfie and submit | POST verification upload intents, /submit | VerificationStatusResponse | KYC_FAILED, DOCUMENT_INVALID |
| Discover | Load filtered profiles | GET /discover/profiles | Paginated PublicProfileResponse | FILTER_INVALID |
| Profile detail | Like/super-like/save/block/chat/rose | PUT/DELETE reaction, saved, block, conversations, messages | ActionResult | PROFILE_NOT_FOUND, PROFILE_BLOCKED |
| Matches | Load recommendations and bulk likes | GET /matches, POST /matches/bulk-reactions | MatchListResponse | SUBSCRIPTION_REQUIRED |
| Chat list/detail | List/load/send/read/draft/retry | GET conversations/messages, POST messages/read, PUT draft | Conversation/MessageResponse | CHAT_MESSAGE_NOT_ALLOWED |
| Events | Search/open/join/cancel/waitlist | GET events, POST/DELETE registrations/waitlist | EventRegistrationResponse | EVENT_FULL, ALREADY_JOINED |
| Notifications | Feed/read/delete/preferences | GET notifications, PATCH read, DELETE, PUT preferences | NotificationResponse | NOTIFICATION_NOT_FOUND |
| Membership/payment | Choose plan/pay/restore/manage | GET plans/status, POST payments/intents/verify/restore | EntitlementResponse | PAYMENT_FAILED, SUBSCRIPTION_REQUIRED |
| Account | Logout/deactivate/delete/export | POST logout/deactivate/deletion-request, GET export | AccountStatusResponse | ACCOUNT_ACTION_NOT_ALLOWED |
| Safety | Report/SOS/check-in | POST reports, safety/check-ins, sos-alerts | SafetyCaseResponse | REPORT_VALIDATION_ERROR |

# 04 Endpoint Catalog

All paths are planning-only under /api/v1. Success uses the global envelope; list endpoints use cursor pagination where applicable. Mutations that can be retried should accept Idempotency-Key or a stable client request ID.

| ID | Feature | Method | Path | Purpose | Auth |
| --- | --- | --- | --- | --- | --- |
| AUTH-001 | Auth | POST | /api/v1/auth/signup | Create account with name, email, phone, password, terms consent | Public |
| AUTH-002 | Auth | POST | /api/v1/auth/login | Authenticate email/password | Public |
| AUTH-003 | Auth | POST | /api/v1/auth/google | Exchange Google identity token | Public |
| AUTH-004 | Auth | POST | /api/v1/auth/verification/send | Send account verification OTP | Public/Session |
| AUTH-005 | Auth | POST | /api/v1/auth/verification/verify | Verify account OTP | Public/Session |
| AUTH-006 | Auth | POST | /api/v1/auth/password/forgot | Start password recovery | Public |
| AUTH-007 | Auth | POST | /api/v1/auth/password/recovery/verify | Verify password recovery OTP | Public |
| AUTH-008 | Auth | POST | /api/v1/auth/password/reset | Set new password using recovery token | Public |
| AUTH-009 | Auth | POST | /api/v1/auth/token/refresh | Refresh access token | Refresh token |
| AUTH-010 | Auth | POST | /api/v1/auth/logout | Revoke current session | User |
| AUTH-011 | Auth | GET | /api/v1/auth/session | Restore session and route state | User |
| ME-001 | Profile | GET | /api/v1/me | Current account, onboarding and entitlement summary | User |
| PROF-001 | Profile | GET | /api/v1/me/profile | Owner private profile | User |
| PROF-002 | Profile | PATCH | /api/v1/me/profile | Update editable profile fields | User |
| PROF-003 | Profile | GET | /api/v1/me/profile/completion | Completion percentage and missing fields | User |
| PROF-004 | Profile | GET | /api/v1/profiles/{profileId} | Public profile detail | User |
| PROF-005 | Profile | GET | /api/v1/me/profile/photos | List owner photos | User |
| PROF-006 | Profile | POST | /api/v1/me/profile/photos/upload-intent | Create secure upload intent | User |
| PROF-007 | Profile | POST | /api/v1/me/profile/photos/{photoId}/complete | Complete uploaded photo | User |
| PROF-008 | Profile | PATCH | /api/v1/me/profile/photos/order | Reorder photos and primary index | User |
| PROF-009 | Profile | DELETE | /api/v1/me/profile/photos/{photoId} | Delete profile photo | User |
| PROF-010 | Profile | POST | /api/v1/me/profile/prompts | Create or update prompt answer | User |
| PROF-011 | Profile | DELETE | /api/v1/me/profile/prompts/{promptId} | Remove prompt answer | User |
| REF-001 | Reference | GET | /api/v1/reference-data/profile-options | Versioned profile option dictionary if remote managed | User |
| REF-002 | Reference | GET | /api/v1/reference-data/hometowns | Versioned hometown list if remote managed | User |
| REF-003 | Reference | GET | /api/v1/reference-data/event-categories | Versioned event categories | User |
| DISC-001 | Discover | GET | /api/v1/discover/profiles | Server-filtered paginated discover feed | User |
| DISC-002 | Discover | POST | /api/v1/discover/profiles/{profileId}/pass | Persist pass/skip | User |
| REACT-001 | Reactions | PUT | /api/v1/profiles/{profileId}/reaction | Create/update like or super-like reaction | User |
| REACT-002 | Reactions | DELETE | /api/v1/profiles/{profileId}/reaction | Remove reaction | User |
| REACT-003 | Reactions | GET | /api/v1/me/reactions | Likes and super-likes history | User |
| SAVED-001 | Saved | GET | /api/v1/me/saved-profiles | List saved profiles | User |
| SAVED-002 | Saved | PUT | /api/v1/me/saved-profiles/{profileId} | Save profile | User |
| SAVED-003 | Saved | DELETE | /api/v1/me/saved-profiles/{profileId} | Unsave profile | User |
| BLOCK-001 | Blocking | GET | /api/v1/me/blocked-profiles | List blocked profiles | User |
| BLOCK-002 | Blocking | POST | /api/v1/me/blocked-profiles | Block profile with optional reason | User |
| BLOCK-003 | Blocking | DELETE | /api/v1/me/blocked-profiles/{profileId} | Unblock profile | User |
| MATCH-001 | Matches | GET | /api/v1/matches | Matches and AI recommendations | User |
| MATCH-002 | Matches | GET | /api/v1/matches/{matchId}/why | Compatibility explanation | User |
| MATCH-003 | Matches | POST | /api/v1/matches/bulk-reactions | Bulk like selected AI recommendations | User |
| CHAT-001 | Chat | GET | /api/v1/conversations | Conversation list with filters | User |
| CHAT-002 | Chat | POST | /api/v1/conversations | Create/open conversation for matched profile | User |
| CHAT-003 | Chat | GET | /api/v1/conversations/{conversationId} | Conversation detail | Participant |
| CHAT-004 | Chat | GET | /api/v1/conversations/{conversationId}/messages | Paginated message history | Participant |
| CHAT-005 | Chat | POST | /api/v1/conversations/{conversationId}/messages | Send text/prompt/rose message | Participant |
| CHAT-006 | Chat | POST | /api/v1/conversations/{conversationId}/read | Mark messages read | Participant |
| CHAT-007 | Chat | PUT | /api/v1/conversations/{conversationId}/draft | Persist draft | Participant |
| CHAT-008 | Chat | DELETE | /api/v1/conversations/{conversationId}/draft | Clear draft | Participant |
| CHAT-009 | Chat | POST | /api/v1/conversations/{conversationId}/typing | Typing state command | Participant |
| EVENT-001 | Events | GET | /api/v1/events | Search/filter event feed | User |
| EVENT-002 | Events | GET | /api/v1/events/{eventId} | Event detail | User |
| EVENT-003 | Events | GET | /api/v1/me/events | My event registrations | User |
| EVENT-004 | Events | POST | /api/v1/events/{eventId}/registrations | Join event | User |
| EVENT-005 | Events | DELETE | /api/v1/events/{eventId}/registrations | Cancel event registration | User |
| EVENT-006 | Events | POST | /api/v1/events/{eventId}/waitlist | Join waitlist | User |
| EVENT-007 | Events | DELETE | /api/v1/events/{eventId}/waitlist | Leave waitlist | User |
| EVENT-008 | Events | POST | /api/v1/events/{eventId}/feedback | Submit event feedback and optional photo | User |
| EVENT-009 | Events | GET | /api/v1/events/{eventId}/group-chat/messages | Event group chat history | Registered user |
| EVENT-010 | Events | POST | /api/v1/events/{eventId}/group-chat/messages | Send event group chat message | Registered user |
| NOTIF-001 | Notifications | GET | /api/v1/notifications | Notification feed | User |
| NOTIF-002 | Notifications | PATCH | /api/v1/notifications/{notificationId}/read | Mark one notification read | User |
| NOTIF-003 | Notifications | POST | /api/v1/notifications/read-all | Mark all read | User |
| NOTIF-004 | Notifications | DELETE | /api/v1/notifications/{notificationId} | Delete notification | User |
| NOTIF-005 | Notifications | GET | /api/v1/me/notification-preferences | Read notification preferences | User |
| NOTIF-006 | Notifications | PUT | /api/v1/me/notification-preferences | Save preference toggles and quiet hours | User |
| NOTIF-007 | Notifications | POST | /api/v1/devices/push-tokens | Register push token | User |
| NOTIF-008 | Notifications | DELETE | /api/v1/devices/push-tokens/{tokenId} | Delete push token | User |
| KYC-001 | Verification | GET | /api/v1/verification/status | Verification state | User |
| KYC-002 | Verification | POST | /api/v1/verification/aadhaar/upload-intent | Create Aadhaar upload intent | User |
| KYC-003 | Verification | POST | /api/v1/verification/selfie/upload-intent | Create selfie upload intent | User |
| KYC-004 | Verification | POST | /api/v1/verification/submit | Submit Aadhaar and selfie for review | User |
| SAFETY-001 | Safety | POST | /api/v1/reports | Submit safety report with reason, notes, screenshot | User |
| SAFETY-002 | Safety | GET | /api/v1/me/emergency-contacts | Trusted contacts if product connects SOS | User |
| SAFETY-003 | Safety | POST | /api/v1/me/emergency-contacts | Add trusted contact | User |
| SAFETY-004 | Safety | POST | /api/v1/safety/check-ins | Start/update safety check-in | User |
| SAFETY-005 | Safety | POST | /api/v1/safety/sos-alerts | Send SOS alert to trusted contacts | User |
| MEM-001 | Membership | GET | /api/v1/membership/plans | Available plans | User |
| MEM-002 | Membership | GET | /api/v1/me/membership | Current entitlement and subscription | User |
| MEM-003 | Membership | POST | /api/v1/payments/intents | Initiate payment | User |
| MEM-004 | Membership | POST | /api/v1/payments/{paymentId}/verify | Verify payment result | User |
| MEM-005 | Membership | POST | /api/v1/membership/restore | Restore purchase/subscription | User |
| BOOST-001 | Monetization | POST | /api/v1/me/boosts | Activate profile boost | Premium/User |
| WALLET-001 | Wallet | GET | /api/v1/me/wallet | Wallet balance and transactions | User |
| WALLET-002 | Wallet | POST | /api/v1/me/wallet/top-ups | Wallet recharge payment intent | User |
| WALLET-003 | Wallet | POST | /api/v1/me/wallet/redemptions | Redeem coins for in-app perk | User |
| ACCOUNT-001 | Account | POST | /api/v1/account/deactivate | Deactivate account | User |
| ACCOUNT-002 | Account | POST | /api/v1/account/reactivate | Reactivate account | Public/User |
| ACCOUNT-003 | Account | POST | /api/v1/account/deletion-request | Request permanent deletion with reason | User |
| ACCOUNT-004 | Account | GET | /api/v1/account/export | Request/export account data | User |
| REFERRAL-001 | Referral | GET | /api/v1/referrals/leaderboard | Referral leaderboard | User |
| AI-001 | AI Coach | POST | /api/v1/ai/icebreakers | Generate profile-specific icebreakers | User |
| AI-002 | AI Coach | POST | /api/v1/ai/bio-suggestions | Generate bio suggestions | User |
| INSIGHT-001 | Insights | GET | /api/v1/me/dating-recap | Dating recap metrics | User |

## Global Response Contract

### Success Envelope

{ "success": true, "data": {}, "meta": { "requestId": "uuid" } }

### Paginated List Envelope

{ "success": true, "data": [], "meta": { "requestId": "uuid", "pagination": { "cursor": "...", "nextCursor": "...", "hasMore": true } } }

### Error Envelope

{ "success": false, "error": { "code": "VALIDATION_ERROR", "message": "One or more fields are invalid.", "fields": { "email": ["Enter a valid email address."] } }, "meta": { "requestId": "uuid" } }

# 05 Realtime Contract

Use REST for history and commands. Use a realtime channel for live delivery, presence, typing, conversation updates, notifications, match creation, and event group chat. Transport can be WebSocket or equivalent; the payload contract is the important planning artifact.

| Event | Purpose | Payload |
| --- | --- | --- |
| message.created | New message in a conversation | conversationId, message |
| message.updated | Status or content update | conversationId, messageId, status |
| message.delivered | Delivery acknowledgement | conversationId, messageId, deliveredAt |
| message.read | Read receipt | conversationId, messageId, readerId, readAt |
| conversation.updated | Conversation last message/unread availability update | conversation |
| typing.started | Participant started typing | conversationId, userId |
| typing.stopped | Participant stopped typing | conversationId, userId |
| presence.updated | Online/offline state changed | profileId, presence |
| match.created | Mutual match created | matchId, profileId |
| notification.created | New notification | notification |
| event.registration.updated | Registration/waitlist status changed | eventId, status |
| event.group_message.created | Event group chat message | eventId, message |

# 06 Database Entity Plan

Logical entity model only. No migrations or database-specific SQL were created.

| Entity | Primary Key | Notes |
| --- | --- | --- |
| users | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| sessions | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| devices | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| profiles | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| profile_photos | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| profile_prompts | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| profile_interests | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| profile_preferences | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| compatibility_answers | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| reactions | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| saved_profiles | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| blocks | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| matches | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| conversations | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| conversation_members | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| messages | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| message_drafts | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| events | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| event_registrations | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| event_waitlist | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| event_feedback | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| event_group_messages | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| notifications | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| notification_preferences | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| device_push_tokens | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| verification_records | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| report_cases | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| emergency_contacts | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| safety_checkins | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| subscriptions | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| payments | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| wallet_accounts | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| wallet_transactions | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| account_deletion_requests | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| referrals | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |
| ai_generation_requests | Opaque UUID/ULID primary key | Soft delete where user/account/safety audit requires it |

# 07 Frontend API Mapping

| Repository | Methods | Future Data Source | Domain | Screens |
| --- | --- | --- | --- | --- |
| AuthRepository | login/signup/google/verify/recover/logout/restoreSession | AuthRemoteDataSource | AuthSession, SignupResult, VerificationResult | Login, Signup, Verification, Splash |
| ProfileRepository | getMyProfile/updateProfile/getPublicProfile/getCompletion | ProfileRemoteDataSource | PrivateProfile, PublicProfile, ProfileCompletion | Profile setup/edit/detail/preview |
| ProfilePhotoRepository | createUploadIntent/complete/reorder/delete | MediaRemoteDataSource | ProfilePhoto | PhotoManagerScreen |
| DiscoverRepository | discover/pass | DiscoverRemoteDataSource | PaginatedResult<PublicProfile> | BrowseGridScreen, AdvancedFiltersScreen |
| RelationshipRepository | react/save/block/list histories | RelationshipRemoteDataSource | ReactionResult, SavedProfile, BlockedProfile | ProfileDetail, Saved, Blocked, Likes |
| MatchRepository | matches/why/bulkReact | MatchRemoteDataSource | Match, MatchExplanation | MatchesScreen, WhyWeMatchedScreen |
| ChatRepository | conversations/messages/send/read/drafts/typing/watch | ChatRemoteDataSource + realtime adapter | Conversation, Message | ChatListScreen, ChatDetailScreen |
| EventRepository | events/detail/myEvents/register/waitlist/feedback/groupChat | EventRemoteDataSource | Event, Registration, Feedback | Events, MyEvents, Detail |
| NotificationRepository | feed/read/delete/preferences/pushTokens | NotificationRemoteDataSource | Notification, Preferences | NotificationsHub, Preferences |
| VerificationRepository | status/uploadIntents/submit | VerificationRemoteDataSource | VerificationStatus | KycVerificationScreen |
| MembershipRepository | plans/status/payment/restore/boost/wallet | MembershipRemoteDataSource | Plan, Entitlement, PaymentIntent | Subscription, Payment, Boost |
| AccountRepository | deactivate/reactivate/delete/export | AccountRemoteDataSource | AccountStatus, DeletionRequest | Account screens, Data export |
| SafetyRepository | report/checkin/sos/emergencyContacts | SafetyRemoteDataSource | ReportCase, SafetyCheckin | ReportFlow, SosCheckin |

# 08 Error Catalog

| Code | HTTP | Frontend Behavior | Retryable |
| --- | --- | --- | --- |
| VALIDATION_ERROR | 400 | Show inline field errors | No |
| AUTH_INVALID_CREDENTIALS | 401 | Show login error | No |
| AUTH_EMAIL_ALREADY_EXISTS | 409 | Prompt sign in or change email | No |
| AUTH_OTP_INVALID | 400 | Keep OTP form active | Yes |
| AUTH_OTP_EXPIRED | 410 | Enable resend | Yes |
| AUTH_SESSION_EXPIRED | 401 | Route to login/session expired | Yes after refresh |
| PROFILE_NOT_FOUND | 404 | Show unavailable profile | No |
| PROFILE_BLOCKED | 403 | Hide profile or conversation | No |
| REACTION_CONFLICT | 409 | Refresh relationship state | Yes |
| CHAT_CONVERSATION_NOT_FOUND | 404 | Return to chat list | No |
| CHAT_MESSAGE_NOT_ALLOWED | 403 | Disable composer | No |
| EVENT_FULL | 409 | Offer waitlist | Yes |
| EVENT_ALREADY_JOINED | 409 | Refresh registration state | No |
| SUBSCRIPTION_REQUIRED | 402/403 | Open subscription/paywall | No |
| PAYMENT_FAILED | 402 | Show payment retry | Yes |
| KYC_RETRY_REQUIRED | 422 | Return to KYC capture step | Yes |
| RATE_LIMITED | 429 | Cooldown/resend timer | Yes |
| FORBIDDEN | 403 | Show access denied | No |
| NOT_FOUND | 404 | Show unavailable state | No |
| CONFLICT | 409 | Refresh state | Maybe |
| INTERNAL_ERROR | 500 | Generic retry/support message | Yes |

# 09 Security Contract

HTTPS/TLS is mandatory. Flutter must not contain live secrets, service keys, or provider private tokens.

Use bearer access tokens with short expiry and refresh tokens stored in secure storage, not normal SharedPreferences.

Every profile, chat, event registration, notification, KYC, report, payment, and account action must enforce object ownership or participant authorization.

Blocked-user isolation must be applied in discover, profile detail, chat availability, notification fanout, and search results.

KYC media and report screenshots require private storage, scoped access, malware/content validation, retention policy, and audit logs.

OTP, login, password reset, payment, report, delete-account, and message-send endpoints require rate limiting or idempotency protections.

Audit logs are required for auth, KYC, report/block, payment, membership, account deletion, and admin/moderation outcomes.

# 10 Enum Dictionary

| Enum | Values | Where Used | Compatibility Note |
| --- | --- | --- | --- |
| gender | male, female, other | Profile/onboarding/filter | Store stable enum; UI may display Man/Woman/Other if product chooses. |
| dating_intention | marriage_minded, long_term_relationship, meaningful_dating, exploring_possibilities, friendship_first, casual_connection | Profile/discover | Do not send display labels as canonical backend values. |
| education | school_college, undergraduate, postgraduate, doctorate_research, professional, other | Profile/discover | Other requires customEducation. |
| habit_frequency | yes, sometimes, never, prefer_not_to_say | Lifestyle filters | Used by smoking/drinking/weed. |
| ticket_status | upcoming, attended, waitlisted, cancelled | Events/my events | Frontend categories map to backend status and event time. |
| message_status | sending, queued, sent, delivered, read, failed | Chat | sending/queued may be client transitional states. |
| message_context_type | profile_prompt, rose | Chat | Only evidenced contextual message types. |
| notification_type | likes, messages, matches, super_likes, profile_views, verification, security, payments, events, offers | Notifications | Include structured deep-link target. |
| verification_status | not_started, pending, processing, verified, failed, retry_required | KYC | Provider exact states remain open decision. |
| account_status | active, verification_required, onboarding_required, deactivated, deletion_requested, deleted, disabled | Auth/session/account | Controls route state machine. |
| subscription_status | none, trialing, active, past_due, cancelled, expired | Membership/payment | Backend/store-owned, not local flags. |

# 11 Open Decisions

| Question | Frontend Evidence | Decision Needed |
| --- | --- | --- |
| Does Super Like replace Like or coexist? | Controller stores likes and super likes in separate lists. | Product/backend rule required. |
| Does blocking remove matches or only hide future visibility? | Block controller only tracks blocked IDs. | Backend policy required. |
| Can blocked users retain historical chat? | Chat availability can be toggled but not tied to block state. | Safety policy required. |
| Who calculates compatibility and AI match score? | DummyProfile.score and WhyWeMatchedScreen copy are local. | Backend/ML ownership required. |
| Are advanced filters premium-gated? | Premium screens exist, filters are active locally. | Entitlement matrix required. |
| Are discover filters AND/OR within categories? | Quick filters use hardcoded local matching. | Search semantics required. |
| Are waitlist positions exposed? | Waitlist screen shows local status only. | Product decision required. |
| What profile fields are mandatory at backend save? | Completion calculator defines frontend completion fields. | Backend validation must align. |
| Is event payment/ticketing required? | Events have price and join flow, but no ticket payment path. | Product/payment decision required. |
| Does account deletion purge immediately or enter retention? | Delete UI references backend policy. | Legal/backend decision required. |
| Are support/legal docs remote managed? | Current screens bundle content locally. | Content governance decision required. |
| Should AI coach outputs be backend-generated? | AI screens are UI-only and static today. | AI service decision required. |
| What KYC provider states are canonical? | KycVerificationScreen has aadhaar/selfie/processing/complete. | Provider integration decision required. |
| Are wallet coins production scope? | Wallet route exists but is not registered in main routes. | Route/product activation decision required. |

# 12 Frontend Architecture Plan

Recommended structure adapts the current feature folders and keeps UI dependent on repositories/interfaces rather than API clients.

### Proposed Contract-First Structure

lib/core/api/response_envelope.dart lib/core/api/paginated_result.dart lib/core/api/api_error.dart lib/core/auth/auth_session.dart lib/features/<feature>/domain/<feature>_repository.dart lib/features/<feature>/domain/entities.dart lib/features/<feature>/data/dto/*.dart lib/features/<feature>/data/mappers/*.dart lib/features/<feature>/data/mock_<feature>_repository.dart lib/features/<feature>/data/api_<feature>_repository.dart # future, no implementation now

Keep USE_REAL_API or equivalent environment config in dependency injection/bootstrap, never inside widgets.

DTOs should map into existing domain/UI models to prevent API JSON from leaking into screens.

Existing local repositories can become MockRepository implementations while preserving runtime behavior.

Add endpoint constants and request/response DTOs as planning artifacts only if source changes are later approved.

# 13 Backend Integration Migration Plan

| Phase | Scope | Frontend Repositories | Rollback/Testing |
| --- | --- | --- | --- |
| 1 | Auth/session | AuthRepository, AmoraSession route state | Feature flag restoreSession; rollback to local login simulation. |
| 2 | Profile/reference/photos | ProfileRepository, ProfilePhotoRepository | Dual-write optional; rollback to LocalProfileRepository. |
| 3 | Discover/reactions/saved/blocked | DiscoverRepository, RelationshipRepository | Shadow read compare fixtures vs API while UI stays stable. |
| 4 | Matches/AI compatibility | MatchRepository | Keep local explanation fallback for missing backend decision. |
| 5 | Chat realtime | ChatRepository + realtime adapter | REST history first, then live events; preserve queued local send fallback. |
| 6 | Events | EventRepository | Switch join/waitlist/cancel by feature flag; require transaction tests. |
| 7 | Notifications | NotificationRepository | Enable feed before push token registration. |
| 8 | KYC/safety | VerificationRepository, SafetyRepository | Use sandbox provider and private upload checks before release. |
| 9 | Membership/payment/account | MembershipRepository, AccountRepository | Provider webhooks must drive entitlement; rollback to no paid state. |

# 14 Contract Test Plan

Schema tests for every request/response DTO against OpenAPI examples.

HTTP status tests for success, validation, auth, forbidden, not found, conflict, rate limit, and internal error cases.

Auth tests for expired access token, refresh, revoked session, verification-required, and onboarding-required route decisions.

Pagination tests for discover, matches, chats, messages, events, notifications, saved, likes, and blocked profiles.

Permission tests for profile ownership, chat participants, event registration, KYC ownership, report access, and blocked-user isolation.

Idempotency tests for reactions, save, block, join event, send message, payment initiation, and delete-account request.

Realtime event schema tests for chat, presence, typing, notification, match, and event updates.

Frontend integration tests using mock responses generated from the same contract.

# 15 Frontend Preparation Gap Report

| File | Gap / Risk |
| --- | --- |
| lib/main.dart | Auth/session routing uses AmoraSession local flag; needs AuthRepository session state. |
| lib/core/data/image_repository.dart | Discover feed uses generated DummyProfile fixtures; needs DiscoverRepository pagination. |
| lib/features/discover/presentation/browse_grid_screen.dart | Quick filters filter local lists; needs server query DTO and loading/error states. |
| lib/features/discover/presentation/advanced_filters_screen.dart | Filter result is local argument/state only; needs DiscoverQuery mapping and persistence decision. |
| lib/features/profile/data/local_profile_repository.dart | Private profile persists in SharedPreferences; remote repo and secure storage split needed. |
| lib/features/profile/presentation/photo_manager_screen.dart | Uploader hook exists but no production upload data source is wired. |
| lib/features/profile/presentation/controllers/profile_relationship_controller.dart | Saved/blocked/liked state is session-only; needs repositories and conflict/idempotency handling. |
| lib/features/chat/data/local_chat_repository.dart | Messages queue locally and use display strings for time; needs canonical UTC timestamps and clientMessageId. |
| lib/features/chat/presentation/chat_detail_screen.dart | Typing indicator/read receipt UI exists but no remote transport contract is wired. |
| lib/features/events/presentation/controllers/event_participation_controller.dart | Registrations are in-memory; needs EventRepository and transaction-aware status responses. |
| lib/features/notifications/presentation/notifications_hub_screen.dart | Notification feed mutates local seed list; needs server IDs, read/delete APIs, deep-link payloads. |
| lib/features/subscription/presentation/subscription_screen.dart | Membership status blends static plans and test controller; backend/store entitlement source required. |
| lib/features/payment/presentation/payment_screen.dart | Production payment path currently reports unconfigured provider; payment intent/verification contract needed. |
| lib/features/safety/presentation/report_flow_screen.dart | Report submission is local UI state; needs secure moderation API and screenshot upload. |
| lib/features/settings/presentation/account_action_screens.dart | Deactivate/delete callbacks are optional; backend service required before claiming completion. |

# 16 Traceability Matrix

| API ID | Endpoint | Screen/Evidence Area | Requirement | Evidence File | Confidence |
| --- | --- | --- | --- | --- | --- |
| AUTH-001 | POST /api/v1/auth/signup | Login/Signup/Verification | Create account with name, email, phone, password, terms consent | lib/features/auth/presentation | CONFIRMED |
| AUTH-002 | POST /api/v1/auth/login | Login/Signup/Verification | Authenticate email/password | lib/features/auth/presentation | CONFIRMED |
| AUTH-003 | POST /api/v1/auth/google | Login/Signup/Verification | Exchange Google identity token | lib/features/auth/presentation | CONFIRMED |
| AUTH-004 | POST /api/v1/auth/verification/send | Login/Signup/Verification | Send account verification OTP | lib/features/auth/presentation | CONFIRMED |
| AUTH-005 | POST /api/v1/auth/verification/verify | Login/Signup/Verification | Verify account OTP | lib/features/auth/presentation | CONFIRMED |
| AUTH-006 | POST /api/v1/auth/password/forgot | Login/Signup/Verification | Start password recovery | lib/features/auth/presentation | CONFIRMED |
| AUTH-007 | POST /api/v1/auth/password/recovery/verify | Login/Signup/Verification | Verify password recovery OTP | lib/features/auth/presentation | CONFIRMED |
| AUTH-008 | POST /api/v1/auth/password/reset | Login/Signup/Verification | Set new password using recovery token | lib/features/auth/presentation | CONFIRMED |
| AUTH-009 | POST /api/v1/auth/token/refresh | Login/Signup/Verification | Refresh access token | lib/features/auth/presentation | CONFIRMED |
| AUTH-010 | POST /api/v1/auth/logout | Login/Signup/Verification | Revoke current session | lib/features/auth/presentation | CONFIRMED |
| AUTH-011 | GET /api/v1/auth/session | Login/Signup/Verification | Restore session and route state | lib/features/auth/presentation | CONFIRMED |
| ME-001 | GET /api/v1/me | Profile setup/edit/detail/photo | Current account, onboarding and entitlement summary | lib/features/profile | CONFIRMED |
| PROF-001 | GET /api/v1/me/profile | Profile setup/edit/detail/photo | Owner private profile | lib/features/profile | CONFIRMED |
| PROF-002 | PATCH /api/v1/me/profile | Profile setup/edit/detail/photo | Update editable profile fields | lib/features/profile | CONFIRMED |
| PROF-003 | GET /api/v1/me/profile/completion | Profile setup/edit/detail/photo | Completion percentage and missing fields | lib/features/profile | CONFIRMED |
| PROF-004 | GET /api/v1/profiles/{profileId} | Profile setup/edit/detail/photo | Public profile detail | lib/features/profile | CONFIRMED |
| PROF-005 | GET /api/v1/me/profile/photos | Profile setup/edit/detail/photo | List owner photos | lib/features/profile | CONFIRMED |
| PROF-006 | POST /api/v1/me/profile/photos/upload-intent | Profile setup/edit/detail/photo | Create secure upload intent | lib/features/profile | CONFIRMED |
| PROF-007 | POST /api/v1/me/profile/photos/{photoId}/complete | Profile setup/edit/detail/photo | Complete uploaded photo | lib/features/profile | CONFIRMED |
| PROF-008 | PATCH /api/v1/me/profile/photos/order | Profile setup/edit/detail/photo | Reorder photos and primary index | lib/features/profile | CONFIRMED |
| PROF-009 | DELETE /api/v1/me/profile/photos/{photoId} | Profile setup/edit/detail/photo | Delete profile photo | lib/features/profile | CONFIRMED |
| PROF-010 | POST /api/v1/me/profile/prompts | Profile setup/edit/detail/photo | Create or update prompt answer | lib/features/profile | CONFIRMED |
| PROF-011 | DELETE /api/v1/me/profile/prompts/{promptId} | Profile setup/edit/detail/photo | Remove prompt answer | lib/features/profile | CONFIRMED |
| REF-001 | GET /api/v1/reference-data/profile-options | Profile form options | Versioned profile option dictionary if remote managed | lib/features/profile/domain/profile_form_options.dart | CONFIRMED |
| REF-002 | GET /api/v1/reference-data/hometowns | Profile form options | Versioned hometown list if remote managed | lib/features/profile/domain/profile_form_options.dart | CONFIRMED |
| REF-003 | GET /api/v1/reference-data/event-categories | Profile form options | Versioned event categories | lib/features/profile/domain/profile_form_options.dart | CONFIRMED |
| DISC-001 | GET /api/v1/discover/profiles | Browse/filters | Server-filtered paginated discover feed | lib/features/discover/presentation | CONFIRMED |
| DISC-002 | POST /api/v1/discover/profiles/{profileId}/pass | Browse/filters | Persist pass/skip | lib/features/discover/presentation | CONFIRMED |
| REACT-001 | PUT /api/v1/profiles/{profileId}/reaction | ProfileRelationshipController | Create/update like or super-like reaction | lib/features/profile/presentation/controllers/profile_relationship_controller.dart | CONFIRMED |
| REACT-002 | DELETE /api/v1/profiles/{profileId}/reaction | ProfileRelationshipController | Remove reaction | lib/features/profile/presentation/controllers/profile_relationship_controller.dart | CONFIRMED |
| REACT-003 | GET /api/v1/me/reactions | ProfileRelationshipController | Likes and super-likes history | lib/features/profile/presentation/controllers/profile_relationship_controller.dart | CONFIRMED |
| SAVED-001 | GET /api/v1/me/saved-profiles | SavedProfilesScreen | List saved profiles | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| SAVED-002 | PUT /api/v1/me/saved-profiles/{profileId} | SavedProfilesScreen | Save profile | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| SAVED-003 | DELETE /api/v1/me/saved-profiles/{profileId} | SavedProfilesScreen | Unsave profile | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| BLOCK-001 | GET /api/v1/me/blocked-profiles | BlockedProfilesScreen/SafetyPrivacy | List blocked profiles | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| BLOCK-002 | POST /api/v1/me/blocked-profiles | BlockedProfilesScreen/SafetyPrivacy | Block profile with optional reason | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| BLOCK-003 | DELETE /api/v1/me/blocked-profiles/{profileId} | BlockedProfilesScreen/SafetyPrivacy | Unblock profile | lib/features/settings/presentation/managed_profiles_screen.dart | CONFIRMED |
| MATCH-001 | GET /api/v1/matches | Matches/why matched/match | Matches and AI recommendations | lib/features/matches, lib/features/match | CONFIRMED |
| MATCH-002 | GET /api/v1/matches/{matchId}/why | Matches/why matched/match | Compatibility explanation | lib/features/matches, lib/features/match | CONFIRMED |
| MATCH-003 | POST /api/v1/matches/bulk-reactions | Matches/why matched/match | Bulk like selected AI recommendations | lib/features/matches, lib/features/match | CONFIRMED |
| CHAT-001 | GET /api/v1/conversations | Chat list/detail/local repo | Conversation list with filters | lib/features/chat | CONFIRMED |
| CHAT-002 | POST /api/v1/conversations | Chat list/detail/local repo | Create/open conversation for matched profile | lib/features/chat | CONFIRMED |
| CHAT-003 | GET /api/v1/conversations/{conversationId} | Chat list/detail/local repo | Conversation detail | lib/features/chat | CONFIRMED |
| CHAT-004 | GET /api/v1/conversations/{conversationId}/messages | Chat list/detail/local repo | Paginated message history | lib/features/chat | CONFIRMED |
| CHAT-005 | POST /api/v1/conversations/{conversationId}/messages | Chat list/detail/local repo | Send text/prompt/rose message | lib/features/chat | CONFIRMED |
| CHAT-006 | POST /api/v1/conversations/{conversationId}/read | Chat list/detail/local repo | Mark messages read | lib/features/chat | CONFIRMED |
| CHAT-007 | PUT /api/v1/conversations/{conversationId}/draft | Chat list/detail/local repo | Persist draft | lib/features/chat | CONFIRMED |
| CHAT-008 | DELETE /api/v1/conversations/{conversationId}/draft | Chat list/detail/local repo | Clear draft | lib/features/chat | CONFIRMED |
| CHAT-009 | POST /api/v1/conversations/{conversationId}/typing | Chat list/detail/local repo | Typing state command | lib/features/chat | CONFIRMED |
| EVENT-001 | GET /api/v1/events | Events controllers/screens | Search/filter event feed | lib/features/events | CONFIRMED |
| EVENT-002 | GET /api/v1/events/{eventId} | Events controllers/screens | Event detail | lib/features/events | CONFIRMED |
| EVENT-003 | GET /api/v1/me/events | Events controllers/screens | My event registrations | lib/features/events | CONFIRMED |
| EVENT-004 | POST /api/v1/events/{eventId}/registrations | Events controllers/screens | Join event | lib/features/events | CONFIRMED |
| EVENT-005 | DELETE /api/v1/events/{eventId}/registrations | Events controllers/screens | Cancel event registration | lib/features/events | CONFIRMED |
| EVENT-006 | POST /api/v1/events/{eventId}/waitlist | Events controllers/screens | Join waitlist | lib/features/events | CONFIRMED |
| EVENT-007 | DELETE /api/v1/events/{eventId}/waitlist | Events controllers/screens | Leave waitlist | lib/features/events | CONFIRMED |
| EVENT-008 | POST /api/v1/events/{eventId}/feedback | Events controllers/screens | Submit event feedback and optional photo | lib/features/events | CONFIRMED |
| EVENT-009 | GET /api/v1/events/{eventId}/group-chat/messages | Events controllers/screens | Event group chat history | lib/features/events | CONFIRMED |
| EVENT-010 | POST /api/v1/events/{eventId}/group-chat/messages | Events controllers/screens | Send event group chat message | lib/features/events | CONFIRMED |
| NOTIF-001 | GET /api/v1/notifications | Notification hub/preferences | Notification feed | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-002 | PATCH /api/v1/notifications/{notificationId}/read | Notification hub/preferences | Mark one notification read | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-003 | POST /api/v1/notifications/read-all | Notification hub/preferences | Mark all read | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-004 | DELETE /api/v1/notifications/{notificationId} | Notification hub/preferences | Delete notification | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-005 | GET /api/v1/me/notification-preferences | Notification hub/preferences | Read notification preferences | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-006 | PUT /api/v1/me/notification-preferences | Notification hub/preferences | Save preference toggles and quiet hours | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-007 | POST /api/v1/devices/push-tokens | Notification hub/preferences | Register push token | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| NOTIF-008 | DELETE /api/v1/devices/push-tokens/{tokenId} | Notification hub/preferences | Delete push token | lib/features/notifications, lib/features/settings/presentation/notification_preferences_screen.dart | CONFIRMED |
| KYC-001 | GET /api/v1/verification/status | KYC screen | Verification state | lib/features/profile/presentation/kyc_verification_screen.dart | CONFIRMED |
| KYC-002 | POST /api/v1/verification/aadhaar/upload-intent | KYC screen | Create Aadhaar upload intent | lib/features/profile/presentation/kyc_verification_screen.dart | CONFIRMED |
| KYC-003 | POST /api/v1/verification/selfie/upload-intent | KYC screen | Create selfie upload intent | lib/features/profile/presentation/kyc_verification_screen.dart | CONFIRMED |
| KYC-004 | POST /api/v1/verification/submit | KYC screen | Submit Aadhaar and selfie for review | lib/features/profile/presentation/kyc_verification_screen.dart | CONFIRMED |
| SAFETY-001 | POST /api/v1/reports | Report/SOS/safety center | Submit safety report with reason, notes, screenshot | lib/features/safety, lib/features/settings/presentation/safety_privacy_screen.dart | CONFIRMED |
| SAFETY-002 | GET /api/v1/me/emergency-contacts | Report/SOS/safety center | Trusted contacts if product connects SOS | lib/features/safety, lib/features/settings/presentation/safety_privacy_screen.dart | CONFIRMED |
| SAFETY-003 | POST /api/v1/me/emergency-contacts | Report/SOS/safety center | Add trusted contact | lib/features/safety, lib/features/settings/presentation/safety_privacy_screen.dart | CONFIRMED |
| SAFETY-004 | POST /api/v1/safety/check-ins | Report/SOS/safety center | Start/update safety check-in | lib/features/safety, lib/features/settings/presentation/safety_privacy_screen.dart | CONFIRMED |
| SAFETY-005 | POST /api/v1/safety/sos-alerts | Report/SOS/safety center | Send SOS alert to trusted contacts | lib/features/safety, lib/features/settings/presentation/safety_privacy_screen.dart | CONFIRMED |
| MEM-001 | GET /api/v1/membership/plans | Subscription/payment | Available plans | lib/features/subscription, lib/features/payment | CONFIRMED |
| MEM-002 | GET /api/v1/me/membership | Subscription/payment | Current entitlement and subscription | lib/features/subscription, lib/features/payment | CONFIRMED |
| MEM-003 | POST /api/v1/payments/intents | Subscription/payment | Initiate payment | lib/features/subscription, lib/features/payment | CONFIRMED |
| MEM-004 | POST /api/v1/payments/{paymentId}/verify | Subscription/payment | Verify payment result | lib/features/subscription, lib/features/payment | CONFIRMED |
| MEM-005 | POST /api/v1/membership/restore | Subscription/payment | Restore purchase/subscription | lib/features/subscription, lib/features/payment | CONFIRMED |
| BOOST-001 | POST /api/v1/me/boosts | Boost/paywall | Activate profile boost | lib/features/monetization | CONFIRMED |
| WALLET-001 | GET /api/v1/me/wallet | Wallet screen/data | Wallet balance and transactions | lib/features/wallet, lib/features/monetization/data | LIKELY |
| WALLET-002 | POST /api/v1/me/wallet/top-ups | Wallet screen/data | Wallet recharge payment intent | lib/features/wallet, lib/features/monetization/data | LIKELY |
| WALLET-003 | POST /api/v1/me/wallet/redemptions | Wallet screen/data | Redeem coins for in-app perk | lib/features/wallet, lib/features/monetization/data | LIKELY |
| ACCOUNT-001 | POST /api/v1/account/deactivate | Account action screens | Deactivate account | lib/features/settings/presentation/account_action_screens.dart | CONFIRMED |
| ACCOUNT-002 | POST /api/v1/account/reactivate | Account action screens | Reactivate account | lib/features/settings/presentation/account_action_screens.dart | CONFIRMED |
| ACCOUNT-003 | POST /api/v1/account/deletion-request | Account action screens | Request permanent deletion with reason | lib/features/settings/presentation/account_action_screens.dart | CONFIRMED |
| ACCOUNT-004 | GET /api/v1/account/export | Account action screens | Request/export account data | lib/features/settings/presentation/account_action_screens.dart | CONFIRMED |
| REFERRAL-001 | GET /api/v1/referrals/leaderboard | Referral leaderboard | Referral leaderboard | lib/features/referral/presentation/referral_leaderboard_screen.dart | CONFIRMED |
| AI-001 | POST /api/v1/ai/icebreakers | AI coach screens | Generate profile-specific icebreakers | lib/features/ai_coach | LIKELY |
| AI-002 | POST /api/v1/ai/bio-suggestions | AI coach screens | Generate bio suggestions | lib/features/ai_coach | LIKELY |
| INSIGHT-001 | GET /api/v1/me/dating-recap | Dating recap | Dating recap metrics | lib/features/insights/presentation/dating_recap_screen.dart | LIKELY |

# OpenAPI 3.1 Planning Notes

The OpenAPI artifact should be generated from the endpoint catalog in this report. Required components: SuccessEnvelope, ErrorEnvelope, PaginationMeta, AuthSessionResponse, PrivateProfileResponse, PublicProfileResponse, DiscoverQuery, ReactionRequest, ConversationResponse, MessageResponse, EventResponse, NotificationResponse, VerificationStatusResponse, PaymentIntentResponse, AccountStatusResponse, and all enum schemas above.

### OpenAPI Skeleton

openapi: 3.1.0 info: title: AMORAA Frontend API Contract version: 0.1.0-planning servers: - url: https://api.amoraa.example/api/v1 security: - bearerAuth: [] paths: /auth/login: post: operationId: AUTH-002 responses: '200': { description: Auth session } components: securitySchemes: bearerAuth: { type: http, scheme: bearer, bearerFormat: JWT }

# Final Validation

All 67 registered active route entries from lib/main.dart were audited.

Every persistent user action has a proposed API, a documented local-only classification, or an open decision.

Every proposed endpoint traces back to frontend evidence at feature/file level.

No backend, server code, migrations, live URLs, secrets, network client wiring, APK, deployment, screen redesign, or business-logic change was created.